Ministry of Agriculture, Forestry and Water Management

DRAFT

RESETTLEMENT POLICY FRAMEWORK (RPF)

Prepared for the Project:

MONTENEGRO FOREST FOR SHARED PROSPERITY PROJECT

MONTENEGRO

November 2025

Contents

1.1. Brief description of the Project	8

1.2. RPF Background	…………………………………………………………………………………………………………………………….9

1.3.	Objectives of This RPF	11

1.4.	Fundamental principles guiding resettlement	12

2	Legal framework	14

2.2.	Law on expropriation	14

2.3.     Other laws and regulations influencing resettlement process	16

2.4.	World Bank Environmental and Social Standard 5 on Land Acquisition, Restrictions on Land Use and Involuntary Resettlement (ESS5)	20

2.5.	Gap analysis	21

3.1.  Key Principles	26

3.2Cut-Off Date	27

Disclosure of the Cut-Off Date	27

Informal Users	27

Grievances Related to the Cut-Off Date	27

3.3Census and Socio-Economic Survey	28

Purpose of the Census	28

Socio-Economic Survey	28

Data Protection	28

3.4Vulnerable Groups and Individuals	28

3.5Livelihood Restoration Measures	29

3.6 Eligibility Criteria (FSPP – Forest Roads Focused)	29

1. Persons with formal ownership	30

2. Persons with recognized or legalizable rights	30

3. Tenants or leaseholders	30

4. Users without formal rights (informal users)	30

5. Communities and public institutions	30

Special note for this Project	30

3.7 Entitlement Matrix	31

Physical displacement	31

Economic displacement	31

No forced evictions	31

Compensation timing	31

Scope of expected impacts	31

Table 3: Entitlement Matrix	32

Legal Status of Structures	37

Sources of Livelihood	37

Resettlement Assistance	37

Livelihood Restoration Assistance	37

Temporary Occupancy of Land	37

Gender-Sensitive Measures	38

Due Process for Unavoidable Evictions (unlikely)	38

Assistance for Vulnerable Groups	38

4.  Resettlement instruments	39

4.2 Resettlement Action Plan (RAP)	39

4.3 Process for Development and Approval of RAPs	42

Step 1 — Screening & Early Disclosure	42

Step 2 — Census & Asset Inventory	42

Step 3 — Special Cases (Legalization & Restitution Issues)	42

Step 4 — Review, Disclosure, Consultation	42

Step 5 — Finalization and Implementation	43

4.4. Interaction of RAP Preparation with Design Steps	43

4.5.   RAP implementation	43

4.6. Change Management Procedures	44

4.7.   Resettlement Audit	45

5. Consultation and disclosure	45

5.1. Public Consultations – Approach and Requirements	45

Disclosure of Documents	45

5.2. Public Consultation on this RPF	46

5.3. Stakeholder Engagement Log (SEL)	46

6. Grievance Mechanism (GM)	47

Special Note: Restitution-related Grievances	48

6.1. Submitting a Complaint	48

Access Channels:	48

6.2. Grievance Handling Procedure	48

Step 1 – Receipt and Acknowledgement	48

Step 2 – Assessment and Investigation	49

Step 3 – Proposed Resolution	49

Step 4 – Closure	49

Step 5 – Appeal Process	49

6.3. Monitoring and Reporting	49

Monitoring responsibilities include:	49

6.4. World Bank Grievance Redress Service (GRS)	50

7. MONITORING AND EVALUATION	50

7.1 Institutional Monitoring	50

7.2 Monitoring of the Resettlement Process	52

(1) Input Monitoring (Progress Monitoring)	52

(2) Output Monitoring (Performance Monitoring)	52

(3) Outcome Evaluation (Impact Evaluation)	52

Table 5: Input Indicators	52

Table 6 : Output Indicators	52

Table 7:  Outcome Indicators	53

7.3 External Monitoring (if required)	53

7.4 Reporting	53

8 Institutional arrangements	54

8.1. Institutions responsible for Project implementation	54

10. Budget and funding of resettlement	55

Annex 1 - Grievance registration form	56

Annex 2: Screening Form for Land Acquisition and Resettlement	57

Annex 3 Minimum Contents of the RAP	58

Acronyms

| Abbreviation | Full Meaning |
| --- | --- |
| BoE | Beneficiary of Expropriation |
| CSO | Civil Society Organization |
| DSS | Decision Support System |
| EHS | Environmental, Health, and Safety |
| EIA | Environmental Impact Assessment |
| ESCP | Environmental and Social Commitment Plan |
| ESF | Environmental and Social Framework (World Bank) |
| ESIA | Environmental and Social Impact Assessment |
| ESMF | Environmental and Social Management Framework |
| ESS | Environmental and Social Standard |
| ETTS | Electronic Timber Tracking System |
| FMIS | Forest Management Information System |
| FSC | Forest Stewardship Council |
| FSPP | Montenegro Forest for Shared Prosperity Project |
| GBV | Gender-Based Violence |
| GM | Grievance Mechanism |
| GRS | Grievance Redress Service |
| IFC | International Finance Corporation |
| ILO | International Labor Organization |
| IPF LM | Investment Project Financing Local Municipalities |
| LHSW | Law on Safety and Health at Work |
| LMP | Labor Management Procedure |
| M&E | Monitoring and Evaluation |
| MAFWM | Ministry of Agriculture, Forestry and Water Management |
| MNE | Montenegro |
| MoF | Ministry of Finance |
| MRV | Monitoring, Reporting and Verification |
| NFI | National Forest Inventory |
| NGO | Non-Governmental Organization |
| OHS | Occupational Health and Safety |
| PAD | Project Appraisal Document |
| PAP | Project Affected Parties |
| PEFC | Programme for the Endorsement of Forest Certification |
| PIU | Project Implementation Unit |
| PMT | Project Management Team |
| PMU | Project Management Unit |
| POM | Project Operational Manual |
| PPE | Personal Protective Equipment |
| PSC | Project Steering Committee |
| RAP | Resettlement Action Plan |
| RPF | Resettlement Policy Framework |
| SEA | Sexual Exploitation and Abuse |
| SEL | Stakeholder Engagement Log |
| SEP | Stakeholder Engagement Plan |
| SH | Sexual Harassment |
| SME | Small and Medium Enterprise |
| SOE | State-Owned Enterprise |
| TSU | Technical Services Unit |
| W-GRM | Workers’ Grievance Redress Mechanism |
| WB | World Bank |
| WG | Working Group |
| WICE | Wood Industry Center of Excellence |

Glossary of terms

List of Definitions of Terms Used in this Document

| Census Survey and Baseline Socio-Economic Study | The census identifies affected persons, and includes pertinent demographic (age, gender, family size, births, and deaths) and related social and economic information (ethnicity, health, education, occupation, income sources, livelihood patterns, productive capacity, and so forth). The census helps to determine eligibility of affected persons. It includes undertaking an inventory and valuation of assets and establishing, documenting, and making known the rights of those affected. The information gathered in connection with the census is the baseline, which serves as a reference point against which income restoration and the results of other rehabilitation efforts can be measured. |
| --- | --- |
| Cut-Off Date | The Cut-Off Date is the date after which any person moving into the project area, or making improvements to land/assets will not be eligible for compensation or assistance under this RPF. The Cut-Off Date will be formally announced and disclosed by the PMT and relevant municipalities at the start of the Census and Socio-Economic Survey for each sub-project. - For each RAP, the Cut-Off Date will be the last day of completion of the Census of Project-Affected Persons (PAPs) and inventory of affected assets. - Public notices will be posted on and around the intended project locations, at municipal offices, local admission desks, community centers, and on the PMT/MAFWM websites, and announced through local printed and other media. - The date and process will be documented in the RAP and verified by the World Bank. |
| Economic Displacement | Loss of assets or access to assets which affects livelihoods or income generation as a result of the project. People or enterprises may be economically displaced with or without experiencing physical displacement. |
| Entitlement | Compensation and additional assistance which affected people have the right to receive during resettlement. Entitlements are defined for all Project-Affected Persons (PAPs) identified and enumerated prior to the Cut-Off Date. They cover losses and impacts directly attributable to project activities, including land acquisition, restrictions on land use, or economic displacement. Entitlements are presented in detail in this RPF through the Entitlement Matrix, which specifies who is entitled, the type of compensation and/or assistance to be provided, and under what conditions. |
| Expropriation | The process whereby a public authority by the power of eminent domain, in return for compensation, requires a person, household or community to relinquish rights to properties (land and structures) that it occupies or otherwise uses |
| Forced Eviction | Refers to permanent or temporary removal against the will of individuals, families, and/or communities from the homes and/or land which they occupy without the provision of, and access to, appropriate forms of legal and other protection, including all applicable procedures and principles in this RPF. The exercise of eminent domain, compulsory acquisition or similar powers by a Borrower will not be considered to be forced eviction providing it complies with the requirements of national law and the provisions of this RPF, and is conducted in a manner consistent with basic principles of due process (including provision of adequate advance notice, meaningful opportunities to lodge grievances and appeals, and avoidance of the use of unnecessary, disproportionate, or excessive force). Forced evictions refer to the coerced displacement of individuals, groups and communities from their homes, lands and/or common property resources (either legally owned or informally occupied) without the provision of, and access to, appropriate forms of legal and other protection. |
| Involuntary resettlement | Refers to Project-related impacts of resettlement without persons affected having the right to decline land acquisition or restrictions on land use, physical displacement (relocation, loss of residential land or loss of shelter), economic displacement (loss of land, assets or access to assets, leading to loss of income sources or other means of livelihood), or both. Resettlement is considered involuntary when affected individuals or communities do not have the right to refuse land acquisition that will result in displacement. This occurs in cases of lawful expropriation or restrictions on land use based on eminent domain; and in cases of negotiated settlements in which the buyer can resort to expropriation or impose legal restrictions on land use if negotiations with the seller fail. |
| Land | Land includes anything growing on or permanently affixed to land, such as crops, buildings and other improvements, and appurtenant water bodies |
| Land Acquisition | Refers to all methods of obtaining land for project purposes, which may include outright purchase, expropriation of property and acquisition of access rights, such as easements or rights of way. Land acquisition may also include: (a) acquisition of unoccupied or unutilized land whether or not the landholder relies upon such land for income or livelihood purposes; (b) repossession of public land that is used or occupied by individuals or households; and (c) project impacts that result in land being submerged or otherwise rendered unusable or inaccessible. “Land” includes anything growing on or permanently affixed to land, such as crops, buildings and other improvements, and appurtenant water bodies. |
| Livelihood | Refers to the full range of means that individuals, families and communities utilize to make a living, such as wage- based income, agriculture, fishing, foraging, other natural resource- based livelihoods, petty trade and bartering. |
| Market Value | Value calculated based on prices of property in the area in which the particular property is acquired, which can be achieved for a particular property on the market, depending on supply and demand at that moment of setting the price. |
| Moving Allowance | Cash compensation for costs directly associated to moving/relocation of a household or business. |
| Transitional support | Support (cash or otherwise) will be provided to Project-Affected Persons (PAPs) who experience project-related physical or economic displacement . The allowance is intended to: - Facilitate adjustment immediately after displacement; and/or - Support PAPs with interim living or business expenses until replacement housing, land, or livelihood resources become available. Transitional support will be provided as necessary to all economically displaced persons, based on a reasonable estimate of the time required to restore their income-earning capacity, production levels, and standards of living |
| Physical Displacement | relocation, loss of residential land, or loss of shelter, house/apartment, dwelling as a result of project-related land acquisition which requires the affected person to move to another location. |
| Project Affected People (PAP) | Any person who, as a result of an of the following: land Acquisition, Restrictions on Land Use and Involuntary Resettlement directly attributable to the project, loses the right to own, use, or otherwise benefit from a built structure, land, annual or perennial crops and trees, or any other fixed or moveable asset, either in full or in part, permanently or temporarily. |
| Replacement Cost | Defined as a method of valuation yielding compensation sufficient to replace assets, plus necessary transaction costs associated with asset replacement. Where functioning markets exist, replacement cost is the market value as established through independent and competent real estate valuation, plus transaction costs. Where functioning markets do not exist, replacement cost may be determined through alternative means, such as calculation of output value for land or productive assets, or the undepreciated value of replacement material and labor for construction of structures or other fixed assets, plus transaction costs. In all instances where physical displacement results in loss of shelter, replacement cost must at least be sufficient to enable purchase or construction of housing that meets acceptable minimum community standards of quality and safety. The valuation method for determining replacement cost should be documented and included in relevant resettlement planning documents. Transaction costs include administrative charges, registration or title fees, reasonable moving expenses, and any similar costs imposed on affected persons. To ensure compensation at replacement cost, planned compensation rates may require updating in project areas where inflation is high or the period of time between calculation of compensation rates and delivery of compensation is extensive. |
| Restrictions on Land Use | Refers to limitations or prohibitions on the use of agricultural, residential, commercial or other land that are directly introduced and put into effect as part of the project. These may include restrictions on access to legally designated parks and protected areas, restrictions on access to other common property resources, restrictions on land use within utility easements or safety zones. |
| Resettlement Policy Framework k | This document developed when the exact nature or magnitude of the land acquisition or restrictions on land use related to a project, or its components, with potential to cause physical and/or economic displacement is unknown due to the project development stage. The purpose of a framework is to set resettlement principles, organizational arrangements, and design criteria to be applied in case involuntary resettlement becomes unavoidable Once the subprojects and individual project components are defined and the necessary information becomes available, the framework is expanded into a specific plan proportionate to potential risks and impacts (see item Resettlement Action Plan below). |
| Resettlement Action Plan | The document in which a client specifies the procedures it will follow and the actions it will take to mitigate adverse effects, compensate losses and provide development benefits to persons and communities affected by an investment project. Resettlement plans are prepared for any project that results in economic or physical displacement. The scope and level of detail of the plan varies with the magnitude of displacement and complexity of the measures required to mitigate adverse impacts. |
| Negotiated Settlements | Refers to situations where the Borrower needs to acquire specific land or restrict its use for project purposes, but rather than doing so through an expropriation proceeding, the Borrower first tries to arrive at a mutually agreeable negotiated settlement with the landowner/user. In Montenegro, the Law on Expropriation (Article 52) allows for negotiated settlements between the Beneficiary of Expropriation and property owners. If both parties reach agreement on the compensation amount and type, the expropriation procedure is terminated. However, while legally permitted, this approach is not strongly encouraged under Montenegrin law and remains secondary to the formal expropriation process, which is the prevailing practice for acquiring land in the public interest.. |
| Security of Tenure | Means that resettled individuals or communities are resettled to a site that they can legally occupy, where they are protected from the risk of eviction and where the tenure rights provided to them are socially and culturally appropriate. In no event will resettled persons be provided tenure rights that are in effect weaker than the rights they had to the land or assets from which they have been displaced. |
| Vulnerable People/ Groups | Vulnerable people are those who, by virtue of gender, ethnicity, age, physical or mental disability, economic disadvantage, or social status, may be more adversely affected by resettlement than others and who may have limited ability to claim or take advantage of resettlement assistance and related development benefits. Groups or persons who may be particularly vulnerable include, but are not limited to: - Poor households; - People with physical or mental disabilities; - Refugees and internally displaced persons; - Children, women, elderly persons, or individuals with chronic illness; - Households headed by children or females; - Households with no, or very limited, resources; - Ethnic minorities (such as Roma or others); - People without legally recognized land or use rights. In the context of this Project disadvantaged or vulnerable individuals/groups are also those more likely to be adversely affected by project impacts and/or more limited in their ability to access project benefits. They are also more likely to be excluded from, or unable to participate fully in, mainstream consultation processes, and therefore may require specific measures or targeted assistance to ensure meaningful participation. Such measures may include, but are not limited to: - Providing information in simplified, culturally appropriate, or translated formats; - Holding separate focus group discussions or household-level meetings; - Ensuring presence of facilitators, interpreters, or social workers for specific groups; - Tailoring engagement to consider age (support for the elderly or minors, including in cases where they are separated from their families or communities); - Adapting venues, times, and communication methods to ensure accessibility for people with disabilities, women with caregiving responsibilities, or other disadvantaged groups. |

Executive Summary – Resettlement Policy Framework (RPF)

Montenegro Forest for Shared Prosperity Project

Project Rationale and Objectives

The Government of Montenegro through the Ministry of Agriculture, Forestry and Water Management of Montenegro (MNE) will implement a $20 million Montenegro Forest for Shared Prosperity Project (FSPP) to ensure the long-term sustainability of the country’s forest resources and align fully with the EU forestry policy, as a future EU member state, with the financial support of the World Bank (WB). The Ministry of Agriculture, Forestry and Water Management will use the allocation of funds from the World Bank loan (18 million euros) to finance the establishment of institutions necessary for the implementation of the new Forestry Law, as well as to improve the productivity of the wood industry.

The Project Development Objective (PDO) is to improve the sustainable management of forest resources and to enhance the competitiveness of the forest industry in targeted project areas in Montenegro.

Financing: IBRD loan (€20 million; ~US 23,03$ million)

Implementing Agency: Ministry of Agriculture, Forestry and Water Management (MAFWM), supported by a dedicated Project Implementation Unit (PIU)

Primary focus areas:

Northern and central municipalities where forest management operations, SOE activities, and forest road rehabilitation will take place

National-level institutional reforms, digital systems, traceability, and wood industry support programs

Selected municipalities prioritized for the rehabilitation/construction of the forest road network to improve access for forest fire management, operational forestry activities, and recreational use.

National reach:

Forest governance reforms, traceability, monitoring systems, technical assistance, and wood industry upgrading will benefit public institutions, private forest owners, wood processors, local communities, and the emerging State-Owned Enterprise (SOE) across Montenegro.

The ESMF is the umbrella instrument that sets out how the Project will meet Montenegrin law and the World Bank Environmental and Social Framework (ESF), managing risks transparently and consistently across all subprojects, including those whose detailed designs will be finalized during implementation.

Project Description and Scope

## Components and Core Investments

Component; Objective; Illustrative Activities. 1. Sector Governance and System Modernization; Strengthen forest governance, improve transparency, and modernize monitoring systems; Development of forest management policies; establishment of Forest Management Information System (FMIS); modernization of National Forest Inventory (NFI), Monitoring, Reporting and Verification (MRV) systems; digital traceability (ETTS); capacity building; SOE operationalization. 2. Sustainable Forest Management & Climate Resilience against wildfires; Improve forest health, increase fire resilience, and enhance sustainable use of forest resources; Adoption of sustainable forest management practices; silviculture measures; fire detection and early warning systems; rehabilitation of existing forest roads; firebreak planning; ecosystem restoration; afforestation and post-fire recovery. 3. Forest Sector Competitiveness; Improve productivity, value addition, and market access for Montenegro’s wood industry; Wood Industry Upgrading Program; equipment modernization grants; training; establishment of the Wood Industry Center of Excellence (WICE); technical standards and certification; access-to-finance mechanisms. 4. Project Management; Ensure effective, transparent, and accountable implementation; Staffing of PIU; fiduciary management; monitoring & evaluation; environmental and social risk management; public communication; citizen engagement; grievance redress mechanisms.

Geographic Focus

Priority regions for sustainable forest management, SOE operations, and rehabilitation of existing forest roads (only maintenance and improvement—no new construction). Municipalities selected based on:

- current forest accessibility,

- wildfire risk index,

- condition of existing forest roads,

- importance for forest-based economic activities.

1	Introduction

1.1	Brief description of the Project

Forest management in Montenegro faces numerous challenges, such as inadequate protection from climate change, the occurrence of forest fires, inadequate management and the need to modernize the wood industry. Although the law prohibiting clear-cutting is observed, selective logging is applied, which allows for the preservation of the structure and quality of forests.

Montenegro’s forests are a vital ecological and economic resource, covering over 60% of the country’s territory and playing a vital role in biodiversity conservation, climate regulation, water protection, and rural livelihoods. However, the sector faces challenges including: i)Outdated forest governance due to Inefficient concession models and weak oversight have led to unsustainable logging and poor forest regeneration ii)Climate vulnerability due to  Increasing risks from wildfires, droughts, and pests threaten forest ecosystems and rural communities) iii) low productivity in the wood industry as SMEs lack access to modern technologies, certification, and competitive markets iv) Northern municipalities, once wood industry hubs, face economic decline and migration vii) Social inclusion gaps due to underrepresented  of women  and vulnerable groups and in forest-related decision-making and benefit-sharing, and viii) as a future EU member, Montenegro must meet EU forestry, biodiversity, and climate standards.

The FSPP shall address these issues through institutional reform, sustainable forest management, climate resilience, and support for wood industry competitiveness. It promotes inclusive development, job creation, and environmental sustainability, aligning with Montenegro’s national strategies and EU accession goals.

The Project Development Objective (PDO) is to improve the sustainable management of forest resources and to enhance the competitiveness of the forest industry in targeted project areas in Montenegro.

The project is organized into four main components, as it stated in the Table below.

## Table 1: Components, Objectives, and Key Activities

| Component / Subcomponent | Objective | Key Activities |
| --- | --- | --- |
| Component 1: Strengthening Sector Governance and System Modernization | Improve governance, policy, and forest sector systems | Policy development; regulatory updates; institutional capacity building; Forest Law implementation |
| Subcomponent 1.1: Strengthening Policy Framework & Institutional Capacity | Modernize policy and institutional frameworks | Policies & regulations; wildfire frameworks; contractor standards; market studies; enforcement |
| Subcomponent 1.2: Modernizing Forest Resource Measurement & Traceability | Improve forest data, traceability, and monitoring | FMIS update; NFI redesign; DSS upgrade; ETTS; MRV; forestry statistics; online portal |
| Subcomponent 1.3: Operationalization of the SOE | Establish effective and efficient SOE | Business plan; corporate charter; sales mechanisms; digital auctions |
| Component 2: Advancing Sustainable Forest Management & Climate Resilience | Promote SFM and reduce wildfire risks | SFM measures; private forest support; certification; wildfire prevention & preparedness |
| Subcomponent 2.1: Advancing Adoption of SFM Practices | Enhance forest resilience and biodiversity | Regeneration felling; thinning; private forest support; FSC/PEFC certification |
| Subcomponent 2.2: Promoting Forest Fire Resilience | Strengthen wildfire prevention, detection, response, restoration | Firebreaks; fuel load management; detection systems; equipment; post-fire restoration rehabilitation and maintenance of existing forest roads |
| Component 3: Improving Forestry Sector Competitiveness | Enhance competitiveness and innovation | Capacity development; SME grants; certification systems |
| Subcomponent 3.1: SmartWood Capacity Program | Strengthen workforce and innovation | Training; advisory services; applied research; market intelligence; regulatory analysis |
| Subcomponent 3.2: Grant Scheme for Wood Industry SMEs | Improve SME productivity and market access | Grants; financial literacy; mentorship; market linkages; digital transformation |
| Subcomponent 3.3: Certification, Grading & Standardization | Support certification and quality standards | SME certification support; chain-of-custody; assessor training |
| Component 4: Project Management, Monitoring & Communication | Ensure efficient and compliant project implementation | PIU operations; M&E; E&S management; communication; reporting |

The total project financing amounts to EUR 20million and will be implemented during the period 2026–2031.

The project is being prepared and will be implemented in accordance with the World Bank’s Environmental and Social Framework (ESF). To ensure compliance with the ESF requirements and national legislation, an Environmental and Social Management Framework (ESMF) has been developed to guide the identification, assessment, and management of environmental and social risks and impacts associated with all project activities.

In line with the provisions of Environmental and Social Standard 1 (ESS1): Assessment and Management of Environmental and Social Risks and Impacts, as well as ESS2: Labor and Working Conditions, ESS5: Land Acquisition, Restrictions on Land Use and Involuntary Resettlement, and ESS10: Stakeholder Engagement and Information Disclosure, the following key framework documents have been prepared to support the overall environmental and social risk management of the Project:

- Environmental and Social Management Framework (ESMF)

- Resettlement Policy Framework (RPF)

- Labour Management Procedures (LMP)

- Stakeholder Engagement Plan (SEP)

These instruments collectively establish the environmental and social management approach for the project and provide practical guidance for ensuring compliance with national legal requirements and the World Bank ESF throughout the project lifecycle. It is highly unlikely that any of the activities under the above-mentioned project components will induce impacts stemming from involuntary land acquisition, restrictions on land, or resettlement. However, this RPF has been prepared on a precautionary basis to ensure that, should any impacts arise that fall under the scope of ESS5, the project has the necessary framework in place to address them in compliance with World Bank standards and national legislation.

1.2	RPF Background

Operations and activities for which the World Bank`s Investment Project Financing (IPF) is sought after October 1, 2018, fall under the application of the Environmental and Social Framework (ESF). The ESF comprise, inter alia, the 10 Environmental and Social Standards (ESS) setting out mandatory requirements for the Borrower and the Project. ESS5 in particular sets out set out the requirements for Borrowers relating to the identification and assessment of social risks and impacts associated with projects supported activities requiring land acquisition, restrictions on land and Involuntary Resettlement. The likely nature or magnitude of the land acquisition or restrictions on land use related to the project with potential to cause physical and/or economic displacement is unknown at the project preparation stage, which is why this Resettlement Policy Framework (RPF) is prepared on a precautionary basis as elaborated under paragraph 1.5 below.

# Objectives of This RPF

The overarching objective of this RPF is to clarify the resettlement principles, organizational arrangements, and design criteria to be applied to all subprojects, project components, and associated facilities to be prepared during project implementation. Project activities that will cause physical and/or economic displacement will not commence until specific plans have been finalized ,  approved by the Bank and implemented.  This RPF equally applies to facilities or activities that are not funded as part of the project and, in the judgment of the Bank, are: (a) directly and significantly related to the project; and (b)  carried out, or planned to be carried out, contemporaneously with the project; and (c) necessary for the project to be viable and would not have been constructed, expanded or conducted if the project did not exist . Such facilities are recognized as Associated Facilities if all three criteria are met.

The specific objectives of this RPF are to:

    - Define the due diligence and screening mechanism for activities supported by the project to determine relevance of ESS5 and this RPF;

    - analyse MNE legal solutions pertinent to involuntary resettlement, relocation and loss of assets, including legal and administrative procedures and assessment of compensation to be paid for loss of assets;

    - compare national requirements to ESS5 policies and international good practices, identify gaps, if any, and provide measures to achieve compliance with ESS5;

    - identify key institutions alongside the PMT involved in Project implementation, including especially legally authorized state institutions implementing the procedures and safeguards of involuntary resettlement process;

    - design monitoring and evaluation criteria to verify compliance with ESS5 and international good practices;

    - determine eligibility criteria and compensation entitlement matrix per type of loss and person impacted;

    - define the basic process of identification and evaluation of affected assets and the value of compensation to replace the loss of assets;

    - provide instruments for prompt and effective compensation at full replacement cost for loss of assets or access to assets;

    - provide a roadmap for preparation, approval procedure, outlines and implementation process of RAPs or other involuntary resettlement instruments in accordance with ESS5, as relevant;

    - Ensure the RPF application is mandatory for all land acquisition past or future in direct relation or anticipation of the Project, regardless of the entity directly charged with the land acquisition process.

    - specify requirements of public disclosure, disclosure of documents, public and community engagement through all phases of the Project, including RPF and RAPs development and disclosure and consultations;

    - establish a gender-sensitive framework for resettlement in order to determine differentiated impacts understanding that economic and social disruption do not result in equal hardship for women and men;

    - specify internal monitoring activities during all phases of Project implementation, especially regarding resettlement issues, safeguarding legal and under this RPF defined process,

    - including reporting and evaluation of the resettlement process and external monitoring and evaluation to design corrective actions as necessary;

    - Establish and operate a Project Grievance Mechanism (GM) to provide people who believe are adversely affected by project activities, an avenue to raise issues and concerns free of charge.

    - Define the change management procedures in cases of design and location changes.

# Fundamental principles guiding resettlement

This RPF provides binding principles applicable to all cases of physical resettlement, economic displacement and any other adverse social impacts associated with the Project`s involuntary land acquisition needs. These principles shall govern the PMT`s action, actions of its representatives, subsidiaries if any, all other state and local institutions involved in the Project implementation. Principles guiding land acquisition and resettlement under the Project are outlined below:

    - Involuntary resettlement will be avoided by exploring all viable alternatives after taking into consideration all facts such as public health or safety.

    - When unavoidable, minimize involuntary resettlement by exploring Project design alternatives with the goal that adverse effects should be rendered to the bare unavoidable minimum.

    - Forced eviction is prohibited. This however does not prevent action by a government to remove a person who continues to occupy land upon completion of the legal process of eminent domain or compulsory acquisition. Eviction is not considered to be forced eviction if it conforms to national law, including compliance with, and completion of, all relevant legal and administrative procedures, including appeals processes; complies with all the relevant requirements of ESS5, and is carried out in a way that respects basic principles of due process.

    - When unavoidable, adverse effects and social impact occurs, all loss of property shall be mitigated by providing timely compensation for loss of assets at least at the value of replacement costs.

    - PAPs will be assisted in their efforts to improve, or at least restore, their livelihoods and living standards, in real terms, to pre-displacement levels or to levels prevailing prior to the beginning of Project implementation, whichever is higher.

    - Negotiated settlements with affected persons are encouraged by this RPF prior to formal expropriation with the goal to help avoid administrative delays, and to the extent possible to reduce the impacts on affected persons.

    - Resettlement must be managed in accordance with national applicable laws, ESS5 and accepted international good practices. Where gaps exist, more stringent provisions will prevail. Fundamentally, rules and policies that benefit the PAPs most will always prevail.

    - The Project’s PMT will oversee all resettlement activities from the early onset of project design, facilitating cost-effective, efficient and timely implementation of principles and objectives set by this RPF, as well to promote innovative approaches for improving the livelihoods and standards of living of those affected by involuntary resettlement.

    - The Project will improve living conditions of poor or vulnerable persons who are physically displaced, through provision of adequate housing, access to services and facilities, and security of tenure (in cases of physical displacement).

    - Additional targeted support will be provided to vulnerable groups and/or individuals affected by the Project, during resettlement process, as well as during implementation of all phases of the Project addressing their vulnerability.

    - The Project will ensure a gender sensitive approach by inclusion of women, part of affected households, in all public consultation and discussions on specific mitigation measures. All activities in this RPF will aim to be gender tailored, with the goal to empower women and provide with the possibility to participate in mitigation measures provided for resettlement impact. The documentation for ownership or occupancy, such as title deeds and lease agreements (including the bank accounts established for payment of compensation), will be issued in the names of both spouses, if the expropriated assets are part of marital property of both spouses.

    - Activities are planned and implemented with appropriate disclosure of information, meaningful consultation, and the informed participation of those affected.

    - Sub-Project specific RAPs, and other resettlement instruments as appropriate, will be prepared, publicly disclosed and consulted on before the land acquisition process is initiated

    - Land access by the Project will not take place until and unless compensation has been dully paid or in exceptional cases the compensation has been deposited into an escrow or alike account.

    - Activities under the Project causing physical or economic displacement are not allowed to commence before RAPs are adopted to allow affected persons and stakeholders to participate in Project development, planning and implementation of resettlement programs.

    - An accessible Grievance Redress Mechanism (GRM) will be established before the start of any project activities or consultations, ensuring that affected people are able to submit concerns from the earliest stages of engagement. The GRM will remain in place throughout project implementation, including the resettlement cycle, to address grievances related to physical and economic displacement in line with this RPF. Stakeholders will be provided with clear, timely, and accessible information about their grievance rights, available channels, and procedures. All grievances will be duly registered, reviewed, and considered during project implementation and resettlement activities.

    - Resettlement activities will be conceived and conducted as sustainable projects by providing sufficient investment resources to enable principles and goals of resettlement defined by this RPF and subsequent RAPs to be fully achieved.

  - Estimated displacement impacts and justification for preparation of RPF

Although the FSPP does not involve any new land acquisition or construction of new infrastructure, certain activities—particularly those under Subcomponent 2.2 related to rehabilitation/construction and maintenance of forest roads—may create limited, site-specific restrictions on land use. All planned works will be confined to the existing forest road network, and no physical displacement, demolition of structures, or permanent loss of privately owned land is anticipated.

However, temporary economic displacement may occur in specific locations where:

- access to forest land is temporarily restricted during road rehabilitation works;

- vegetation clearing or fuel-load management occurs near areas informally used by local communities (e.g., grazing, seasonal firewood collection, mushroom or herb gathering);

- machinery movement requires short-term use of adjacent land strips; or

- safety zones during firebreak maintenance temporarily restrict customary access.

Given that exact road sections and work footprints will only be confirmed during implementation, the magnitude and location of these temporary impacts cannot be determined upfront. For this reason, and in line with ESS5, a Resettlement Policy Framework (RPF) is required to:

- define principles for avoiding or minimizing impacts;

- set procedures for screening and identifying cases where temporary land use restrictions or livelihood impacts may occur;

- establish eligibility and compensation measures for affected persons; and

- provide guidance for preparing site-specific Resettlement Action Plans (RAPs) if needed.

The RPF is therefore a precautionary instrument ensuring that any unforeseen, small-scale economic displacement or temporary land use restrictions associated with forest road works are addressed in a fair, transparent, and consistent manner, even though no permanent resettlement is expected under the Project.

# Legal framework

  - National legal framework guiding resettlement

The key law pertinent to Land acquisition and Resettlement in Montenegro is the Law on Expropriation, details of which are presented in the following chapter.

# Law on expropriation

The Law on Expropriation (Official Gazette No. 055/00, changes 012/02, 028/06, 021/08, 030/17, 75/18) focuses on the process of acquiring and providing compensation, or in specific circumstances replacement property, for any affected property acquired for implementation of project in public interest. It addresses physical and economic displacement for those with legal rights according to the law. The Law on expropriation does not use the term "involuntary resettlement,” but instead uses the term "expropriation" which is based on the governments eminent domain power. It also defines the requirements and agreements related to expropriation and compensation issues including legal remedy available under the Law.

The main provisions of the Law are as follows:

    - Outright purchases of immovable property (land, residential and other structures) are defined as full (complete) expropriation. Partial (incomplete) expropriation includes the instigation of an easement over the immovable property or a lease of land for up to 3 years. Temporary occupation of land is also possible when needed for construction or other works (accommodation of workers, materials, machines, etc.).

    - The beneficiary of expropriation may submit the expropriation proposal only after declaration of public interest (by law or by the Government of Montenegro). The BoE submits expropriation proposal to the authority of the regional unit of the municipality on whose territory the property proposed for expropriation is located.

    - The expropriation proposal has to include: (i) information on the properties to be expropriated, (ii) proof that public interest has been declared, and (iii) proof that the expropriation beneficiary has paid the entire amount of compensation to the designated account with the Finance Ministry in advance of commencement of expropriation.

    - The Law allows for negotiated settlements on the amount and type of compensation between the expropriation beneficiary and property owners, until the Decision on Expropriation becomes valid. In that case, the expropriation procedure is terminated.

    - If a negotiated settlement has not been reached, the competent authority issues a Decision on Expropriation but is required to enable property owners to raise their concerns before issuing the Decision. The amount of compensation is specified in the Decision.

    - Affected persons are entitled to lodge an appeal against the Decision with the Finance Ministry. Any decisions of the Ministry of Finance may further be challenged by affected persons by initiating an administrative dispute with the administrative court.

The expropriation beneficiary may acquire possession of the affected property when the Decision on Expropriation becomes final, subject to the following conditions compensation has been paid, or replacement property provided or the owner refused to accept compensation. To enter possession, the beneficiary must file a request to the competent authority with proof that these obligations were fulfilled.

    - If it is determined that the expropriation of a part of the owner’s property would result in the owner having no economic interest in using or not being able to use the remainder of the property, that remaining part of the property will also be expropriated at his/her request. All persons who have formal legal rights on land and structures, as registered by the Cadaster, are entitled to compensation. Compensation provided to formal owners of property is defined as fair compensation in cash or in kind (replacement property). When compensation is provided in cash, it is determined “in the amount of the market value of similar properties in the area, plus any losses of income during the resettlement period). When compensation is provided in kind, the owner is provided with replacement property at the same value as the previous property, plus any losses of income during the resettlement period.

    - The Law regulates in detail the types of compensation for different assets (agricultural land, construction land, residential facility, commercial premises, forests, crops, etc.)

    - The Law stipulates that the socio-economic conditions must be taken into consideration if such circumstances are “of significance to the livelihood of the owner” (large number of household members, number of household members earning income, the health status of the household members, monthly income of the household, and other vulnerabilities etc.).

    - The amount of compensation is determined by a committee established by the competent authority and approved by the competent authority. The committee consists of five members, of which at least three members must be court experts for valuation of property. The methodology for valuation is defined by the Ordinance on Methodology for Assessing Property Value4 adopted by the Finance Ministry.

    - Property rights on the new property are formally transferred based on the final Decision on Expropriation and proof that compensation has been provided/paid.

The Law foresees rights of affected persons (those with formal legal rights) to appeal at many stages of the expropriation procedure, beginning with administrative and judicial appeals (i.e. against the decision on public interest and the decision on expropriation). Nonetheless the 2018 amendments to the Law on expropriation have removed the option to challenge compensation through judicial review.

    - Those who have formal legal rights are informed throughout the expropriation process (i.e. passing of the decision on public interest; before the decision on expropriation is passed, the municipal office in charge of expropriation has to invite the affected person with formal legal rights to a meeting to present any facts which may be relevant for expropriation).

# 2.3.     Other laws and regulations influencing resettlement process

The Constitution of Montenegro promotes civil and human rights, prohibition of discrimination, gender equality etc. Based on the Constitution ratified international agreements and generally accepted rules of international law shall make an integral part of the internal legal order, shall have the supremacy over the national legislation and shall apply directly when they regulate relationdifferently than the national legislation. This provision of the MNE Constitution is a significant tool in direct implementation of WB Environmental and Social Standards in all Project aspects. Furthermore, the Constitution of Montenegro proclaims protection and guarantees of human rights embodied in the International Bill of Human Rights. On May 11, 2007, Montenegro became a full member of the Council of Europe with all its rights and obligations.

Below are the most relevant MNE laws and regulations of relevance to the process of involuntary land acquisition and resettlement:

Law of Reference Main Features

Laws and regulations of principal importance to property ownership, land tenure and compensation

Law on the Legalization of Illegal Constructions" (published in the "Official Gazette of Montenegro", No. 91/2025 of August 6, 2025 - The Government of Montenegro has adopted a new Law on the Legalization of Illegal Buildings, providing citizens with an opportunity to legalize existing unauthorized structures while enforcing a zero-tolerance policy on future illegal constructions.

A recently commissioned satellite survey will identify all illegal changes across Montenegro’s territory, and sanctions will be applied impartially according to the law.

This legislation aims to end decades of unregulated development by establishing a system of planned, responsible, and lawful construction.

Key provisions include:

- Mandatory registration of legalized buildings in the real estate cadastre within six months, after which registration will no longer be possible.

- Clear criteria for which buildings are not eligible for legalization.

- Specific regulations for legalizing buildings in protected zones.

- Division of responsibilities: local governments will handle legalization of buildings up to 500 m², while a ministerial state body, the Legalization Administration, will manage larger buildings and those in protected areas.

- Procedures for assessing structural and seismic stability, including protocols if a building is deemed unstable.

- Detailed rules for legalization of collective buildings and land acquisition or payment when illegal buildings are on state-owned land.

- Obligations for Notaries: to respect restrictions preventing property transfer or business activities on illegal buildings without initiated legalization procedures.

- Once legalization is approved, external building appearance does not need further approval.

- Public call will be issued for owners of illegal buildings on state land to register their properties within six months; after this deadline, unregistered buildings will be registered under the landowner, i.e., the State.

This legislation is expected to preserve Montenegro’s limited spatial resources, increase municipal revenues through legalization fees, and improve standards of urban and infrastructure improvements to enhance quality of life.

Law on property and property relations (Official Gazette No. 019/09) - Stipulates fundamental provisions of property relations, including the right of ownership and other rights in rem, possession of movable and immovable property, as well as the manner of acquiring, transfer, termination and protection of ownership rights, co-ownership and joint ownership rights, right on yields emanating from owned thing, easement rights etc.

- Defines that property rights are acquired through the creation of a new thing (i.e. construction), merging, mixing, construction on another's land, separation of fruits, adverse possession, acquisition of property from non-owners, occupation and in other cases determined by law.

Law on Restitution of Property Rights and Compensation (Official Gazette Nos. 21/04, 49/07, 60/07, and in 2024)

This law governs the restitution and compensation for property confiscated during the socialist era. It prioritizes the return of confiscated property to former owners when feasible. If restitution is not possible, compensation may be provided in the form of monetary payments, bonds, or other state-owned assets. Eligible beneficiaries include individuals and legal entities whose property was taken for public, state, social, or cooperative purposes without fair compensation. The law establishes a Government-level Compensation Fund and mandates the maintenance of a restitution claims register, managed by the Commission for Restitution and Compensation under the Ministry of Finance. In practice, implementation is complex and gradual, with limited restitution progress and delays in issuing compensation bonds. Due to a disconnect between this law and the Expropriation Law, coordination with the Ministry of Finance during Resettlement Action Plan (RAP) development is necessary.

Legal Framework Prohibiting Forced Evictions

(Implied through various national and international human rights instruments)

Forced evictions are strictly prohibited at all stages of project implementation. Such evictions are defined as displacements carried out through coercion, threats, intimidation, or without due legal process. The legal framework requires comprehensive procedural and legal safeguards, including:

- Access to legal advice and representation;

- Formal notification about eviction reasons and sufficient notice period;

- Provision of temporary housing during relocation;

- Access to transitional food support;

- Access to healthcare services, including mental health support;

- Guarantee of continued education for displaced school-age children;

- Special support for vulnerable individuals, including the elderly, persons with disabilities, and pregnant women.

Law on Spatial Planning and Construction (Official Gazette MNE Nos. 064/17, 044/18, 063/18, 011/19, 082/20)

This law provides a legal pathway for the legalization of informally constructed structures by allowing their formal inclusion in the national cadastre. It plays a critical role in the assessment of asset legality during resettlement planning. Importantly, the law also includes provisions for the protection of primary residences: if an informally built primary home is subject to expropriation, the responsible municipality is obliged to provide alternative housing to the affected household.

The Law on State Survey and Cadaster (Official Gazette No. 029/07, 032/11, 040/11, 043/15, 037/17 and 017/18) - Defines state survey, real estate cadastre and real estate registration, line cadastre, basic state map and topographic maps, state border survey, surveying and other issues of importance for state survey and cadastre.

- Establishes the Real Estate Property Cadaster as a single public record.

- Contains, inter alia, data on formal owners of the properties and data on expropriation.

The law on State property (Official Gazette No. 021/09 and 040/11) - Stipulates fundamental provisions on public ownership and other proprietary rights of the State and local self-government units.

Rulebook on Methodology for assessment of property value (Official Gazette No. 064/18) - Defines key principles of assessment of immovable property value, including those governing assessment in the process of expropriation.

- Stipulates that in certain cases of property assessment value (i.e. expropriation), certain additional legal or/and international standards that are to be followed must be precisely cited.

- Defines important concepts: time of assessment, fair value, fair market value, market value, investment value, market lease, the standard of continuous enterprise (in assessing loss in case of economic displacement), assessment methodology etc.

Laws and regulations of principal importance to expropriation and resettlement process, and PAP grievances

The law on Administrative Procedure (Official Gazette No. 056/14, 020/15, 040/16 and 037/17) - Regulates the rules and obligations of government authorities, state administration, local government, local government bodies, institutions and other entities exercising public authority activities, in order to achieve protection of the rights and legal interests of individuals, legal persons or other parties, as well as the protection of public interest (including expropriation and other process in resettlement before the state administration).

- Defines that decisions by administration bodies are subject to the possibility of administrative appeal (except if the appeal is not allowed by law) in the first instance, as part of the regular legal grievance mechanism available to PAPs.

The law on Administrative disputes (Official Gazette No. 054/16) - Regulates jurisdiction, composition of the court and rules of procedure on the basis of which the court decides on the legality of an administrative act and other administrative activities, in order to ensure the judicial protection of the rights and legal interests of individuals and legal entities and other parties, jeopardized by the actions of state authorities.

- Defines that against all decisions (or lack of decision) of government authorities, state administration, local government, local government bodies, institutions and other entities exercising public authority activities a court process can be initiated according to this law, as part of the regular legal grievance mechanism available to PAPs.

The law on Litigation court procedure (Official Gazette No. 022/04, 028/05, 076/06, 047/15, 048/15, 051/17, 075/17, 062/18, 034/19 and 042/19) - Defines principal rules for all civil court proceedings and cases of court disputes if not regulated by other laws in a different manner, including administrative disputes.

- Provides provisions of court process in all property issues cases and cases of compensation for damages, right of appeal in a second court instance, extraordinary court remedies, appeal jurisdiction and proceedings etc as part of the regular legal grievance mechanism available to PAPs.

Laws and regulations of principal importance to planning and construction (including large construction i.e. Project)

The law on Spatial planning and construction (Official Gazette No. 064/17, 044/18, 063/18 and 011/19) - Regulates the system of spatial planning in Montenegro, the manner and conditions for construction of structures and other issues of consequence to construction of structures.

- Regulates development of plans that are in correlation with large construction projects (spatial plan of Montenegro, regional and specific spatial plans etc.) which partially includes assessment of social and environment impacts, and are subject to revision, and if needed, they are obligated to explore viable alternatives in cases of severe social or environmental impacts.

- Regulates that the process of development and approval of spatial plans is subject to "public enquiry", which is a form of public consultation and the chance for stakeholders and PAPs to influence projects in an early stage, and by this legally defined process, are provided with a grievance mechanism as part of that approval of plans.

- Regulates process of concept and main construction design, including expropriation elaborate as the key document for the expropriation process, but also that is the only legally envisioned social assessment documents that needs to be prepared for a project.

- Defines a process of "legalization" of structures built without a proper construction license, thus also providing legal basis for compensation of owners of informally built structures in the process of expropriation and resettlement.

- Defines cases of removal of an informally built structure of basic residence, when the local municipality is obliged to provide alternative accommodation to the household.

The law on Local Self Government (Official Gazette No. 002/18 and 034/19) - Defines legal process and local institutional arrangements of spatial planning and construction in project of local public interest.

- Defines that local municipalities are responsible for establishing public interest for expropriation in projects of their own jurisdiction.

Laws and regulations of principal importance to issues of family relations, gender equality and social welfare

The Family law (Official Gazette No. 001/07 and 053/16) - Proclaims spouses individual and shared marital property and defines individual property as the property that the spouse acquired before the marriage, and property acquired during marriage through inheritance, gift or other forms of acquisition, and that the shared marital property constitutes the property that the spouses acquire in the course of work the duration of the marital community, as well as income from that property.

- Proclaims equality of spouses and forbids any form of discrimination.

The law on Prohibition of discrimination (Official Gazette No. 046/10, 040/11, 018/14 and 042/17) - Defines discrimination as any differentiation or unequal treatment of a person or group of persons exclusion, restriction or preference of a person that is based on race, skin colour, ethnicity, social or ethnic origin, affiliation to a minority nation or minority national community, language, religion or belief, political or other opinion, gender, gender change, gender identity, sexual orientation and/or intersex characteristics, health status, disability, age, financial status, marital or family status, affiliation to a group, political party or other organization, as well as other personal attributes.

- Forbids any form of discrimination and provides measures for protection against discrimination for persons or groups that may be subject to forms of discrimination.

- Ensure security of tenure.

Law on social housing (Official Gazette No. 027/13, 001/15, 042/15, 047/15) - Proclaims the right to social housing that can be realized by natural persons who do not have an apartment or other residential facility or persons whose residence facilities are not in the proper standard and which from the income they generate cannot provide a different residential facility.

- Proclaims that the right to social housing is exercised in a manner that the state or local municipality offers apartments for rent, allotment of construction land for the construction of social housing, by providing building materials for the construction of a new or reconstruction of an existing residential building, giving subsidies for social housing and granting.

# World Bank Environmental and Social Standard 5 on Land Acquisition, Restrictions on Land Use and Involuntary Resettlement (ESS5)

Bank supported projects involving Land Acquisition, Restrictions on Land Use and Involuntary Resettlement involuntary resettlement are subject to ESS5. The relevance of ESS5 is established during the due diligence process and environmental and social assessment described in ESS1.

The policy describes the procedures and instruments for mitigating negative economic and social issues that may arise. ESS5 is relevant in all cases when land acquisition or restrictions on land use that may cause physical displacement (relocation, loss of residential land or loss of shelter), economic displacement (loss of land, assets or access to assets, leading to loss of income sources or other means of livelihood), or both.

The ESS5 is applicable to:

    - Land rights or land use rights acquired or restricted through expropriation or other compulsory procedures in accordance with national law;

    - Land rights or land use rights acquired or restricted through negotiated settlements with property owners or those with legal rights to the land, if failure to reach settlement would have resulted in expropriation or other compulsory procedures;

    - Restrictions on land use and access to natural resources that cause a community or groups within a community to lose access to resource usage where they have traditional or customary tenure, or recognizable usage rights. This may include situations where legally designated protected areas, forests, biodiversity areas or buffer zones are established in connection with the project;

    - Relocation of people without formal, traditional, or recognizable usage rights, who are occupying or utilizing land prior to a project specific cut-off date;

    - Displacement of people as a result of project impacts that render their land unusable or inaccessible;

    - Restriction on access to land or use of other resources including communal property and natural resources such as marine and aquatic resources, timber and non-timber forest products, fresh water, medicinal plants, hunting and gathering grounds and grazing and cropping areas;

The overall objectives of ESS5 are the following:

- To avoid involuntary resettlement or, when unavoidable, minimize involuntary resettlement by exploring project design alternatives.

- To avoid forced eviction.

- To mitigate unavoidable adverse social and economic impacts from land acquisition or restrictions on land use by: (a) providing timely compensation for loss of assets at replacement cost and (b) assisting displaced persons in their efforts to improve, or at least restore, their livelihoods and living standards, in real terms, to pre-displacement

- levels or to levels prevailing prior to the beginning of project implementation, whichever is higher.

- To improve living conditions of poor or vulnerable persons who are physically displaced, through provision of adequate housing, access to services and facilities, and security of tenure.

- To conceive and execute resettlement activities as sustainable development programs, providing sufficient investment resources to enable displaced persons to benefit directly from the project, as the nature of the project may warrant.

- To ensure that resettlement activities are planned and implemented with appropriate disclosure of information, meaningful consultation, and the informed participation of those affected.

# Gap analysis

In general, the legislation in Montenegro is broadly compliant with ESS5 requirements. The main gaps between national legislation and World Bank requirements, and the solutions addressed through this RPF, are presented in the table below. Given the level of alignment, it is concluded that reconciliation in areas where national law falls short can often be achieved during the negotiation phase (for both formal and informal owners/users), which is permitted by law, thereby avoiding formal expropriation.

The most prominent differences are related to deductions from the market value of land. This occurs in cases where only a portion of the property is expropriated and the value of the remaining land increases due to the project investment (capitalized value); in such cases the compensation amount is reduced proportionally. Other gaps include deductions for depreciation, the absence of explicit recognition of informal users and occupiers (as defined under ESS5), and limited recognition of settlements. In practice, however, persons without formal title over residential structures may be recognized as eligible under the Law on Adequate Housing and based on decisions of the European Court of Human Rights in Strasbourg.

Further shortcomings include the absence of requirements for a project-specific grievance mechanism, the lack of systematic socio-economic surveys or assessments (which are only carried out on a case-by-case basis where vulnerability is suspected), limited attention to gender considerations (beyond marital spouses), and consultation processes that are typically initiated only after formal expropriation proceedings begin. Assistance to vulnerable persons or groups is not defined in advance through targeted measures, although socio-economic characteristics of the owner/affected household (e.g., household size, income levels, health status) may be considered in determining compensation amounts and related benefits.

The analysis concludes that while the law provides avenues to address most of these gaps, these solutions need to be implemented earlier in the process than currently prescribed in national legislation. Where certain gaps cannot be closed through the timing of national procedures (e.g., ensuring compensation at full replacement cost before displacement, conducting socio-economic surveys prior to expropriation, or establishing a grievance mechanism before consultations begin), this RPF introduces additional mitigation measures to bring practice into full alignment with ESS5.

The table below provides an overview of specific gaps between the national land acquisition law vis- à-vis ESS5 and the recommendations for remedy and/or mitigation in order to comply with the ESS5 requirements.

Table 2: Gap analysis between WB ESS5 and MNE legislation on expropriation

| Subject | Law on Expropriation | World Bank ESS5 | Gaps and measures for bridging the gaps |
| --- | --- | --- | --- |
| Resettlement instruments, census and social impact assessment | An Expropriation study as an inventory and plan of impacted land and structures, identified by cadastral plots and including list of formal owners is required and is part of any technical design. This study does not include socio- economic baseline conditions. It contains a census of PAPs and affected immovable assets The socio-economic assessment is called for at the later stage conducted on a case-to-case basis. | Resettlement Plan is prepared proportionate to the risks and impacts associated with the (sub)projects. Where the likely nature or magnitude of the land acquisition or restrictions on land use is unknown, RPF is prepared. Census and socioeconomic survey must be conducted to identify PAPs, their demographic and socioeconomic characteristics, inventory of assets affected, magnitude of losses and extent of displacement, information on vulnerable groups or persons and additional studies the Bank may deem relevant. | A RPF (this document) will be developed to be followed by RAP as needed if impacts stemming from land acquisition are identified. |
| Avoidance and minimization of involuntary resettlement | The Law does not specifically require avoidance of involuntary resettlement. However, resettlement and expropriation are avoided or minimized in practice during project design, in the context of minimizing costs. In addition, the Law allows the expropriation beneficiary to reach a negotiated settlement on the amount and type of compensation with property owners, until the moment the Decision on Expropriation becomes valid in that case, the expropriation procedure is terminated | Involuntary resettlement should be avoided where feasible, or minimized, exploring all viable alternative project designs. The Borrower will consider feasible alternative project designs to avoid or at least minimize displacement. | Maximum efforts will be made to sign negotiated settlements with project- affected persons in order to avoid expropriation, and such efforts shall be documented, as defined under the “Key Principles” chapter of this RPF. |
| Community engagement | Engagement constrained to formal title holders (including those with recognizable rights) and no requirements for public consultations. | Meaningful consultations with affected persons and communities, local authorities, and other stakeholders need to be carried out during the preparation and implementation of resettlement instruments and throughout all phases of the Project. | Disclose in line with disclosure standards on the project and engage with the PAPs public consultation on this RPF and concurrent RAP. Encourage feedback and incorporate any comments received. Keep RPF and RAP in public domain during the Project life. |
| Cut-off date for eligibility and census | The cut-off date for eligibility of formal owners is already set under Article 45 of the Law on Expropriation, which establishes that rights are recognized as of the date when the expropriation proposal is submitted. However, the law does not require systematic public notification throughout the project area and does not extend to users without formal rights. | Normally, the cut-off date is the start of the census, but it can also be the date the project area was delineated, provided there has been effective public dissemination and continued communication to prevent opportunistic settlement. | Under this RPF, the cut-off date will follow Article 45 for formal owners (as implemented by national authorities), and will additionally be set as the completion date of the census and asset inventory for all other categories of PAPs. The PMT will ensure public announcements are made through municipal noticeboards, local media, and community meetings, and that notices warn that persons settling in the project area after the cut-off date will not be eligible for compensation or assistance. This dual approach ensures consistency with national law and alignment with ESS5. |
| Eligibility for compensation | The Expropriation Law recognizes only formal title holders and holders of rights recognizable under national laws (factual ownership). Based on the right to adequate housing, persons without formal title to the assets they occupy and use—particularly residential structures—are in practice sometimes recognized as eligible to receive assistance. In addition, the recently adopted Law on Legalisation of Informal Structures provides a mechanism for households occupying structures without formal permits to apply for legalization, thereby potentially strengthening their recognition under national law. The Law brings informal dwellings one step closer in recognition of eligibility for compensation but nonetheless introduce exclusion criteria which still keeps those dwellings falling under the exclusion criteria legally unrecognized in compensation procedures including expropriation. In conclusion the Law those not balance the status of formal and informal structures. | ESS5 recognizes, in addition to formal owners, those who have no recognizable legal right or claim to the land they are occupying as of the Cut-Off Date as eligible for relocation and rehabilitation assistance, as well as compensation for loss of non-land assets at full replacement cost. | Compensation and assistance to PAPs without legal rights or recognizable claims will be provided in line with the principles and entitlements in this RPF, if present in the project-affected area as of the Cut-Off Date. Asset inventories and valuations of affected properties will be conducted and recorded in regular project progress reports. Where PAPs are able to benefit from the Law on Legalisation of Informal Structures, the RPF will complement this process by ensuring they also receive full compensation and resettlement assistance under ESS5, irrespective of their legalization status. This ensures that all affected structures, whether formally legalized or not, are covered consistently with ESS5. |
| Valuation methodology for compensation for assets attached to the land | Compensation for loss of properties and assets should be at least equal to the market price. The compensation is reduced for depreciation including for capitalized value. Registration fees and transfer taxes are not specifically mentioned | Compensation equal to full replacement cost without depreciation. | Compensation and assistance to PAPs will be equal to full replacement cost as provided in the entitlement matrix of this RPF. |
| Transaction costs | The Law does not explicitly require coverage of transaction costs (e.g., registration fees, transfer taxes, administrative charges). These costs may be borne by affected persons, reducing the net value of compensation received. | ESS5 requires that compensation be provided at full replacement cost, including any transaction costs necessary to achieve such replacement. PAPs should not bear any deductions related to taxes, fees, or charges. | To bridge this gap, the RPF requires that compensation under the project will be at full replacement cost inclusive of all transaction costs, taxes, and fees. The PMT/MAFWM will ensure these costs are budgeted and covered by the Beneficiary of Expropriation so PAPs receive the full amount. |
| Escrow accounts | BoE is required to deposit with the Ministry of Finance the estimated funds for payment of compensation prior to start of expropriation. | If there are significant difficulties related to the payment of compensation to particular affected persons, on an exceptional basis, with prior agreement of the Bank, the PMT may deposit compensation (plus contingencies) into an interest-bearing escrow or other deposit account. | Under Montenegro’s public finance system, users of public funds cannot open commercial escrow accounts. Instead, compensation funds will be deposited into a special treasury account (“escrow-like account”) within the Ministry of Finance. These funds, including contingencies, will be earmarked for eligible PAPs and released in a timely manner once disputes are resolved. Use of such treasury-held funds will remain an exceptional measure, only when the PMT/MAFWM demonstrates that all other reasonable efforts to resolve disputes have been exhausted, and will require prior agreement of the Bank, |
| Taking possession of land and related assets | The expropriated land and related assets can be taken once the decision on expropriation becomes enforceable and compensation or replacement assets have been provided or in cases the owner has declined to receive compensation. Exceptionally possession of land and assets can be taken before the decision on expropriation is legally binding in cases of urgency. In this case the PAPs will have choice to request value of assets to be determined either at the time possession has been taken or the at the time the compensation agreement is reached. | Taking possession of assets only after full payment of compensation is a rule. In certain cases there may be significant difficulties related to the payment of compensation to particular affected persons, for example, where repeated efforts to contact absentee owners have failed, where project- affected persons have rejected compensation that has been offered to them in accordance with the approved plan, or where competing claims to the ownership of lands or assets are subject to lengthy legal proceedings, Borrower may be allowed to take possession of the property but only with prior consent of the WB and after showing adequate funds has been placed in the escrow account. | Taking of land and related assets after payment of compensation or the case has been referred two the appeal authority or the compensation offer has been rejected but only after depositing to a deposit account with the Ministry of finance funds equal to the assessed value in case the owner disagrees with the offered compensation amount. |
| Gender aspects | Men and women are equal under the law of the Republic of Montenegro, including the right to hold titles. | Women’s perspectives must be obtained through consultation and their interests factored into all aspects. Documentation of ownership or occupancy and compensation should be issued in the names of both spouses wherever possible, and other resettlement assistance, such as skills training, access to credit, and job opportunities, should be equally available to women and adapted to their needs. | Particularly in some rural areas, women’s participation in consultations may be limited. Women only consultation may be held as relevant. Documentation of ownership or occupancy and compensation should be issued in the names of both spouses, and other resettlement assistance, such as skills training, access to credit, and job opportunities, should be equally available to women and adapted to their needs. |
| Grievance Mechanism (GM) | Project specific grievance mechanism is not required. | The Borrower must ensure that a grievance mechanism for the project is in place, in accordance with ESS10, as early as possible in project development, to address concerns related to compensation, relocation, or livelihood restoration measures | The PMT shall establish a Project Grievance Mechanism (GM) prior to disclosure and public consultations on this RAP and will mantain this throughout the Project. , so that PAPs and stakeholders can raise concerns or feedback on potential impacts on assets, livelihoods, or any other project-related issues at the earliest stage. The GM will be scaled to the risks and impacts of the project, free of charge, and accessible to all, including vulnerable groups. It will operate in parallel with judicial and traditional dispute resolution mechanisms The. |
| Monitoring & Evaluation | No specific monitoring procedures are required other than procedural administrative institutional oversight | The Borrower will establish procedures to monitor and evaluate the implementation of the plan and will take corrective action as necessary during implementation to achieve the objectives of the ESS. The extent of monitoring activities will be proportionate to the project’s risks and impacts. For all projects with significant involuntary resettlement impacts, the Borrower will retain competent resettlement professionals to monitor the implementation of resettlement plans, design corrective actions as necessary, provide advice on compliance with the ESS and produce periodic monitoring reports. | The PMT will be responsible for monitoring in line with the requirements set out in the ESS, this RPF and any subsequent RAPs. All monitoring and evaluation measures must be demonstrated and documented to the satisfaction of the WB, and will be recorded in the internal periodical (monthly or quarterly) project progress report. Affected persons will be consulted during the monitoring process as described in chapter 7. |

- Resettlement strategies applicable to the Project

### 3.1.  Key Principles

The following principles will guide any land acquisition or restrictions on land use under the FSPP. Although the Project is not expected to cause physical displacement and will focus primarily on the rehabilitation of existing forest roads, limited temporary economic impacts may occur. Therefore, the Resettlement Policy Framework applies the following principles:

- Avoidance and Minimization: The Project will use existing forest road alignments to the greatest extent possible to avoid land acquisition and economic displacement. Where impacts cannot be fully avoided, they will be minimized.

- Preparation of Site-Specific Instruments: If any subproject triggers ESS5 impacts, the PMU will prepare a site-specific Resettlement Plan (RP) proportionate to impacts. This will include a focused census and socio-economic survey to identify all affected land users, including informal, seasonal, and vulnerable individuals/households.

- Special Assistance for Vulnerable Groups: Vulnerable persons (e.g., elderly, low-income households, women-headed households, persons dependent on forest resources) will receive tailored assistance to ensure that project impacts do not disproportionately affect them.

- Identification of Owners and Users: All reasonable efforts will be made to identify land and asset owners or users whose property or access is affected. In exceptional cases where individuals cannot be located, procedures consistent with national law and ESS5 will be applied to safeguard their rights.

- Eligibility Criteria: Eligibility for compensation and assistance will follow the criteria defined in Section 3.6 of this RPF.

- Compensation at Replacement Cost: Any affected assets (land, crops, fences, small structures, economic trees, etc.) will be compensated at full replacement cost, regardless of legal status.

- Timing of Compensation: Compensation and livelihood assistance will be delivered before any access restrictions, land entry, or commencement of civil works.

- Gender Equality: Compensation and entitlements will be provided equally to men and women. The PMU will encourage joint spousal registration and will ensure that women’s rights to project benefits are recognized regardless of land title arrangements.

- Grievance Redress Mechanism: A functional, accessible GRM will operate throughout the project life cycle to allow affected persons to submit complaints or concerns.

- Monitoring and Reporting: The PMU will monitor and document RPF and RP implementation, including a completion report where applicable. Monitoring results will be included in regular environmental and social reports required under the ESCP and submitted to the World Bank.

# 3.2 Cut-Off Date

Because the Forests for Shared Prosperity Project (FSPP) will only rehabilitate existing forest roads and related fire-protection infrastructure, impacts related to land acquisition or restrictions on land use are expected to be minor, localized, and limited to temporary access needs.

Nevertheless, in line with ESS5 and this RPF, a Project Cut-Off Date will be formally announced for any subproject where a site-specific RAP or abbreviated RAP is required.

The Cut-Off Date is the date on which the census and asset inventory begin, and only persons identified during this census will be eligible for compensation or assistance. Any new structures, improvements, or activities initiated after the Cut-Off Date will not be eligible for compensation.

### Disclosure of the Cut-Off Date

To ensure transparency, the Cut-Off Date will be publicly disclosed through:

- Municipal websites and local newspapers

- Public notice boards at municipal, forestry, and cadastre offices

- Postings at entrances to the forest road sections targeted for rehabilitation

- Community meetings held prior to commencement of works

- Social media / local radio announcements, where available

Individuals interviewed during the census will also be verbally informed of the Cut-Off Date and the implications of new activities undertaken after this date.

### Informal Users

Eligibility for assistance is not affected by whether structures or land uses are formally registered. Informal users identified during the census prior to the Cut-Off Date remain eligible for support as per ESS5.

### Grievances Related to the Cut-Off Date

Any questions or disputes regarding the Cut-Off Date may be submitted to the Project Grievance Mechanism (GM), which are part of this document.

# 3.3 Census and Socio-Economic Survey

Since land acquisition impacts under FSPP are expected to be minimal and primarily temporary, census and socio-economic surveys will be undertaken only where required—that is, for any subproject that triggers a site-specific RAP or abbreviated RAP.

### Purpose of the Census

The census will:

- Identify all Project Affected Persons (PAPs), including informal and seasonal users

- Classify impacts (temporary access restrictions, minor land take, crop/asset impacts)

- Identify vulnerable persons or households

- Provide the baseline necessary for compensation and, where relevant, livelihood assistance

The census will include:

- List and map of affected plots (with parcel numbers, current use, land type)

- List of any affected structures, registered or informal

- Inventory of crops, fruit trees, fences, and movable assets if applicable

- Identification of land users (formal owners, informal occupants, seasonal users, leaseholders)

### Socio-Economic Survey

Where economic displacement (e.g., temporary loss of access to forest-based livelihood activities) is possible, the PMT will conduct a socio-economic survey to collect information on:

- Household composition

- Income sources and reliance on forest products

- Access to services

- Vulnerability factors

This baseline will support the design of proportional livelihood restoration measures, if required.

### Data Protection

All personal data will be securely stored in the PMT database and treated confidentially, in accordance with Montenegro’s Law on Protection of Personal Data. Only anonymized data will be included in any public disclosures.

# 3.4 Vulnerable Groups and Individuals

Although the Project is not expected to cause physical displacement, certain groups may be more sensitive to temporary restrictions on access to forest resources or consultation processes.

Potential vulnerable groups may include:

- Elderly or persons with disabilities

- Households with limited mobility or information access (remote mountain areas)

- Informal users of forest land (e.g., informal gatherers, seasonal grazers)

- Women-headed households

- Poor households dependent on small-scale forest resource use

During the census and socio-economic survey, the PMT will identify vulnerable PAPs and implement tailored assistance, which may include:

- Additional consultation meetings or door-to-door communication

- Priority in compensation processing

- Assistance in completing documentation

- Support in accessing livelihood restoration measures if applicable

# 3.5 Livelihood Restoration Measures

Given that FSPP is limited to rehabilitating existing forest roads and does not require the acquisition of new land corridors, livelihood impacts are expected to be temporary and small in scale, such as:

- Temporary restrictions on access to forest areas during works

- Short-term limitations for private forest owners, gatherers, or seasonal graziers

- Small crop or asset impacts at road edges (only where necessary for safety clearance)

Where such impacts occur, livelihood restoration measures may include:

- Temporary access arrangements during construction

- Compensation at replacement cost for affected crops, fences, small assets

- Support to re-establish access immediately after rehabilitation

- Short-term transitional allowances, if income loss is demonstrated

- Priority access to project-related jobs, where feasible (e.g., unskilled labor during road rehabilitation)

All measures will be proportional to the scale of impact and defined in the corresponding site-specific RAP or abbreviated RAP.

# 3.6 Eligibility Criteria (FSPP – Forest Roads Focused)

Eligibility for compensation or assistance under this RPF applies to all persons affected by Project-related land acquisition or restrictions on land use, whether through physical or economic displacement. For the FSPP, such impacts are expected to be limited and primarily temporary, because the Project focuses on rehabilitation of existing forest roads, fire protection corridors, and related safety works—not on constructing new roads or acquiring new land.

Eligibility will be based on the Census and Asset Inventory and is limited to Project-Affected Persons (PAPs) identified before the Cut-Off Date.

Eligible PAP categories include:

### 1. Persons with formal ownership

• Owners of land formally registered in the cadastre whose land may be temporarily affected (e.g., access restrictions) or who may experience small permanent impacts (e.g., edge trimming within an existing right-of-way).
• Owners of structures, fences, auxiliary buildings, or other immovable assets located within the existing forest road corridor.

### 2. Persons with recognized or legalizable rights

• Users or holders of land with pending ownership clarification (restitution processes, inheritance cases, or informal occupation that is legalizable).
• Owners or users of agricultural plots, pasture areas, or small economic activities that may be temporarily interrupted by works.

### 3. Tenants or leaseholders

• Persons who lease agricultural or forest land and lose temporary access or experience livelihood interruption due to road rehabilitation works.

### 4. Users without formal rights (informal users)

Although ESS5 expects minimal impact in this Project, informal users (e.g., seasonal gatherers, graziers, wood collectors, small settlers near forest road edges) recorded before the Cut-Off Date remain eligible for:

• Compensation for non-land assets;
• Assistance for temporary access disruption;
• Livelihood/or transitional support where justified.

### 5. Communities and public institutions

Where rehabilitation affects community assets—such as access paths, communal springs, road shoulders, signage, drainage, or traditional use routes—the Project will:

• Restore or improve communal facilities,
• Ensure continuous access to forest land and pastures.

### Special note for this Project

Because the Project is not expected to cause physical displacement, eligibility for relocation assistance is considered unlikely, but the RPF maintains provisions in case unforeseen circumstances emerge during site screening.

# 3.7 Entitlement Matrix

The entitlements for all categories of affected persons and potential impacts under the FSPP are presented in the Entitlement Matrix in this RPF. Given that the Project is expected to result primarily in temporary impacts, restricted access during works, or minor permanent impacts along existing forest road corridors, the scope of entitlements is limited but fully aligned with ESS5.

General principles:

### Physical displacement

Not expected under this Project.
However, if unforeseen impacts occur, PAPs will be provided:

• Adequate replacement housing OR
• Cash compensation at full replacement cost
• Relocation and transition assistance.

### Economic displacement

When temporary or permanent loss of land use, access, livelihood, or income occurs, PAPs will receive:

• Compensation for affected assets at full replacement cost;
• Livelihood restoration assistance (e.g., transitional support, re-establishment assistance);
• Support to restore livelihoods to pre-project levels.

### No forced evictions

Forced eviction—particularly of informal occupants without legal rights—is prohibited under the Project.
If any informal users are present before the Cut-Off Date, the Project will: provide assistance for non-land assets, ensure continued access or provide alternatives and ensure secure options without risk of eviction.

### Compensation timing

Compensation must be paid before land entry and before works commence on the affected plots. Temporary land use contracts will specify:

• Duration of use,
• Compensation for loss of income, crops, or assets,
• Restoration of land to pre-project condition.

### Scope of expected impacts

Under the FSPP, impacts are expected to be limited to:

• Narrow land strips required for road edge stabilization;
• Removal of vegetation within the existing right-of-way;
• Temporary access restrictions during works;
• Temporary occupation for machinery and material storage;
• Damage to crops or auxiliary structures adjacent to existing roads.

For this reason, while a full Entitlement Matrix is included, only a small subset is likely to apply in practice.

# Table 3: Entitlement Matrix for Montenegro Forests for Shared Prosperity Project (FSPP)

| Type of loss | Person with rights | Compensation policy |
| --- | --- | --- |
| Economic displacement |  |  |
| Land |  |  |
| Permanent loss of construction, agricultural, forest land and/or pastures (partial or full) | Owner with formal title (including legally recognizable claim) | Cash compensation at full replacement cost; OR replacement land of similar quality, size and location. Six-month notice before land entry; livelihood restoration assistance for land-based livelihoods. |
|  | Formal user (tenant) | Assistance to identify replacement land/resources; six-month notice; livelihood restoration assistance. |
|  | Informal user of | Assistance to identify replacement land/resources for use, prior to land entry Provision of information about the acquisition of the land at least six months in advance of land entry to allow the person using the land informally to find an alternative option and vacate project-affected land. Livelihood restoration assistance in cases of land-based livelihood |
| Any type of land becoming economically unviable | Property owners, or users | If remaining land becomes non-viable (as determined by independent expert), PAP may request full acquisition. FSPP expects such cases to be rare and limited to small agricultural/forest plots. Residential land acquisition is not foreseen. |
| PLANTS AND STRUCTURES ON AGRICULTURAL LAND AND FOREST LAND (other than houses) |  |  |
| Loss of annual crops | Owners of crops formal or informal | Harvesting crops, or Cash compensation at replacement cost. Loss of annual crop will be avoided by adjusting construction schedule |

| Loss of perennial plants and trees (fruit bearing trees, vineyards and fruit bearing plants) | Owners regardless of legal title Owners of plants and forest seedlings/young forest stands where relevantants regardless of their formal rights and types of their tenure rights over the land | Right to collect fruits/lumber + cash compensation at replacement cost based on age, type, productive value, investment costs, and time needed for crop maturity. |
| --- | --- | --- |
| Affected vineyards and orchards not yet fruit bearing |  | Harvesting crops/yield Cash compensation sufficient to re-establish or buy a similar vineyard or orchard, including the value of time needed to reproduce a replacement vineyard or orchard and net income loss. |
| Wood mass (mature or nearly mature) |  | harvesting of woods, or The replacement cost determined based on the value of the “wood on the stump” at market value |
| Forests without mature wood mass |  | Harvesting of woods, or Cash compensation sufficient to re-establish a similar forest, including the value of time needed to reproduce a replacement forest and net income loss. |
| Nursery not yet yielding |  | Cash compensation sufficient to re-establish planting material (nursery and other reproductive material). |
| Buildings used for keeping and raising livestock (sheds, stables, etc.) | Owners of structures used for keeping livestock | Replacement cost; OR replacement property if legally eligible; transition support and compensation for lost income. |
| Impact on agricultural employees, or processors | Workers, employees | In case of disturbance of income source transition support, and Priority in employment on the Project, if possible and on a case-by-case basis (In accordance with social assessment processed in RAPs) |

| BUSINESS (but not agriculture) |  |  |
| --- | --- | --- |
| Business structures (not anticipated under FSPP but included for completeness) | Owners with formal title (including owner with legally recognizable claim) | Replacement-cost compensation; relocation of equipment/inventory; compensation for lost net income. |
|  | Formal user (tenant) | Compensation for improvements; relocation support; replacement premises (if state-owned); lost net income. |
|  | PAPs, owners without formal title (building constructed without building permit on land they own, or land owned by third persons- commonly state owned) | Replacement cost for structure; transitional allowance; relocation of equipment; assistance in finding new location. |
| Loss of non-agriculture based business | Owner of business (regardless if formally registered or not as long as the activity is not sanctioned under the law) | Cost of moving, including compensation for immovable inventory and replacement cost of investment, and Transitional allowance for loss of net income during the period of transition (net income measured based on census survey and based on official income data against which taxes are paid), and Livelihood restoration support as tailored in the RAP |
| Loss of non-agricultural businesses | Workers, employees | If employment is terminated or disrupted due to land acquisition allowance will be paid commensurate to income loss. To be determined on a case-to-case basis, and Training for alternative jobs if possible, and Priority in employment on the Project, if possible and on a case-by-case basis (In accordance with social assessment processed in RAPs). |

| Loss of buildings (houses, flats) leased and providing source of livelihood | Owner of property | Cash compensation for lost assets at full replacement cost, and Relocation cost (moving allowance) and cash compensation on a one-off basis (transitional allowance, if the rent was the main source of livelihood). |
| --- | --- | --- |
| PHYSICAL DISPLACEMENT (NOT EXPECTED IN FSPP) |  |  |
| Residental structures | Owners with title | Cash compensation at replacement costs, or; Replacement property of equal or higher value, in direct proximity or in the surroundings of the expropriated property together with all costs of resettlement and administrative fees needed for transfer of ownership rights, if any, and Payment for relocation costs (moving allowance) and compensation for other costs during relocation i.e., transitional support (transitional allowance) The type, nature and amount of this assistance shall be determined in the RAPs Notice that the structure is subject to expropriation at least 6 months in advance of expropriation start to allow the person to find an alternative option and vacate the premises |
|  | Informal owners (eligible for legalization) |  |
|  | Informal owners (not eligible for legalization) | Cash compensation for the building at replacement cost of the structure, and Provide arrangements to allow them to obtain adequate housing with security of tenure (if they don’t own other structures), and Payment for relocation costs (moving allowance) and compensation for other costs during relocation i.e., transitional support, and Transitional allowance. The type, nature and amount of this assistance shall be determined in the resettlement instrument i.e., RAP. Notice that the structure is subject to expropriation at least 6 months in advance of expropriation start to allow the person to find an alternative option and vacate the premises |
|  | Lessees | Payment of moving allowance and compensation for other costs caused by relocation and cash compensation i.e., transitional support Notice that the structure is subject to expropriation at least 6 months in advance of expropriation start to allow the person to find an alternative option and vacate the premises |
|  | Lessees of state-owned flats | Provide lease or occupancy rights of same kind of another equivalent, social or state-owned property in the vicinity, and Payment for relocation costs (moving allowance) and compensation for other costs during relocation i.e., transitional support, and Transitional assistance suited to the needs of each group of displaced persons. Notice that the structure is subject to expropriation at least 6 months in advance of expropriation start to allow the person to find an alternative option and vacate the premises |
| OTHER RESETTLEMENT SITUATIONS |  |  |
| Temporary land occupation | Property owner | Market lease price for duration; land restored to pre-project condition; compensation for damaged assets. |

| within and outside the FSPP |  |  |
| --- | --- | --- |
| Permanent easements (forest roads, fire protection lines, utility corridors) | Property owner | Compensation for decrease of market value of land or building due to easement rights Compensation for reduced land value; replacement cost for affected crops/trees; compensation for permanent income loss (assessed by accredited expert). |
| Impact on vulnerable groups | Vulnerable PAPs (added clarification: forest-dependent households, elderly in remote forest areas, women-headed forest households) | Additional tailored assistance (legal and administrative support, livelihood support); priority for project employment |
| Undetermined impact | Any of the person above | Any undetermined impact will be mitigated in accordance with principles and aims of this RPF |

Given that the FSPP will rehabilitate only existing forest roads, without new road corridors or large-scale land acquisition, resettlement impacts are expected to be minor, site-specific, and primarily economic (e.g., temporary access restrictions). Nonetheless, ESS5 applies, and the entitlement principles below ensure full compliance.

### Legal Status of Structures

As the Project finance any demolition of residential or business structures, no physical displacement is expected. However, in unlikely cases where minor auxiliary structures (e.g., temporary sheds, fences, wood stacks) are found within the right-of-way of existing forest roads:

- All structures, whether formally registered or informal, will be recorded through the Census & Asset Inventory.

- Compensation will follow ESS5 and the RPF Entitlement Matrix at full replacement cost, regardless of permit status.

- Informal structures will be eligible for assistance if present before the Cut-Off Date.

### Sources of Livelihood

The most likely impact under FSPP is temporary disruption of:

- Access to forest plots,

- Seasonal activities,

- Non-timber forest product collection,

- Small-scale wood storage areas,

- Grazing or beekeeping zones near forest roads.

All persons whose livelihoods are affected—formal or informal—are eligible for compensation or assistance as defined in the Entitlement Matrix.

### Resettlement Assistance

As physical resettlement is not anticipated, assistance will focus on managing temporary access impacts and supporting vulnerable households, including:

- Transitional assistance where short-term economic disruption occurs,

- Support in securing alternative access routes during road works,

- Temporary rental or transport allowance if small businesses (e.g., seasonal stalls) are affected,

- Practical assistance in moving materials or temporary assets if needed.

### Livelihood Restoration Assistance

For temporary economic impacts, the Project may provide measures such as:

- Priority access to employment opportunities during construction (where feasible),

- Transitional allowances for short-term loss of income,

- Support to identify alternative livelihood activities during the works,

- Assistance in re-establishing affected forestry or agricultural activities.

Measures will be tailored based on the socio-economic survey and proportional to the scale of impact.

### Temporary Occupancy of Land

Temporary land use may be required for:

- Machinery staging areas,

- Materials storage,

- Roadside widening for safety during works.

In such cases:

- Land will be restored to equal or better condition after works,

- Topsoil will be conserved and reinstated,

- All waste will be removed,

- Any resulting damage will be fully compensated.

### Gender-Sensitive Measures

Since forestry activities often affect women differently (e.g., access to forest resources), the Project will:

- Conduct separate consultations with women,

- Ensure joint registration of entitlements where applicable,

- Provide targeted assistance for female-headed households,

- Encourage women's participation in decision-making related to compensation and livelihood support.

### Due Process for Unavoidable Evictions (unlikely)

FSPP does not anticipate any evictions.
If extremely rare cases arise (e.g., post–cut-off encroachers refusing to vacate):

- Fair review of the claim,

- GRM access and mediation,

- No coercion; court procedures used only as a last resort,

- Prior notice to the World Bank with detailed justification.

### Assistance for Vulnerable Groups

If vulnerable PAPs are identified, tailored support may include:

- Help accessing social services,

- Priority in employment or livelihood programs,

- Legal assistance during compensation processes,

- Additional relocation support if temporary structures must be moved.

Municipalities and social welfare institutions will support MAFWM in delivering these services.

# 4.  Resettlement instruments

4.1. Social analysis of sub-projects for land acquisition, restriction on land use and involuntary resettlement impacts

For each proposed FSPP sub-project, once indicative locations are identified (primarily rehabilitation of existing forest roads, fire protection infrastructure, and small-scale climate-resilience works), Forest Administration and SOE will provide preliminary information to the PMT. This will include a description of the activity, footprint, and location maps.

Using the Resettlement Screening Checklist (Annex 2), the PMT Social Specialist will verify the information on site, in coordination with local authorities. The purpose of screening is to confirm whether any activity may cause:

- loss of access to land (temporary or permanent);

- economic displacement (loss of income or livelihood);

- impacts on crops, fences, auxiliary structures, or assets;

- impacts on informal users;

- impacts on vulnerable groups.

Because FSPP primarily finances the rehabilitation of existing forest roads, and does not include widening or construction of new corridors, the likelihood of physical displacement is extremely low. However, temporary land use may occur during construction (e.g., machinery access, laydown areas). The social analysis will confirm:

- holders of formal ownership rights;

- informal users whose livelihoods depend on the land;

- users of communal or state land along existing forest roads.

The analysis will combine secondary data with visual walk-over surveys. Where needed, additional interviews or focused consultations will be conducted. If any impact triggers ESS5 requirements, a site-specific RAP will be prepared following this RPF.

## 4.2 Resettlement Action Plan (RAP)

The scope of requirements and level of detail of the resettlement plan vary with the magnitude and complexity of resettlement. The plan is based on up-to-date and reliable information about (a) the proposed project and its potential impacts on the displaced persons and other adversely affected groups, (b) appropriate and feasible mitigation measures, and (c) the legal and institutional arrangements required for effective implementation of resettlement measures.

Minimum Elements of a Resettlement Plan

- Description of the project. General description of the project and identification of the project area.

- Potential impacts identification of:

- The project components or activities that give rise to displacement, explaining why the selected land must be acquired for use within the time frame of the project,

- The zone of impact of such components or activities

- The scope and scale of land acquisition and impacts on structures and other fixed assets

- Any project-imposed restrictions on use of, or access to, land or natural resources within protected forest areas and national parks)

- Alternatives considered to avoid or minimize displacement and why those were rejected and

- The mechanisms, established to minimize displacement, to the extent possible, during project implementation.

- The main objectives of the resettlement program.

- Census survey and baseline socioeconomic studies. The findings of a household-level census identifying and enumerating affected persons, and, with the involvement of affected persons, surveying land, structures, and other fixed assets to be affected by the project. The census survey also serves other essential functions:

- Identifying characteristics of displaced households, including a description of production systems, labor, and household organization; and baseline information on livelihoods (including, as relevant, production levels and income derived from both formal and informal economic activities) and standards of living (including health status) of the displaced population

- Information on vulnerable groups or persons for whom special provisions may have to be made

- Identifying public or community infrastructure, property or services that may be affected

- Providing a basis for the design of, and budgeting for, the resettlement program

- In conjunction with establishment of a cut-off date, providing a basis for excluding ineligible people from compensation and resettlement assistance; and

- Establishing baseline conditions for monitoring and evaluation purposes.

As the Bank may deem relevant, additional studies on the following subjects may be required to supplement or inform the census survey:

- Land tenure and transfer systems, including an inventory of common property natural resources from which people derive their livelihoods and sustenance, nontitle-based usufruct systems (including fishing, grazing, or use of forest areas) governed by local recognized land allocation mechanisms, and any issues raised by different tenure systems in the project area

- The patterns of social interaction in the affected communities, including social networks and social support systems, and how they will be affected by the project; and

- Social and cultural characteristics of displaced communities, including a description of formal and informal institutions (e.g., community organizations, ritual groups, nongovernmental organizations (NGOs)) that may be relevant to the consultation strategy and to designing and implementing the resettlement activities.

- Legal framework. The findings of an analysis of the legal framework, covering:

- The scope of the power of compulsory acquisition and imposition of land use restriction and the nature of compensation associated with it, in terms of both the valuation methodology and the timing of payment

- The applicable legal and administrative procedures, including a description of the remedies available to displaced persons in the judicial process and the normal time frame for such procedures, and any available grievance redress mechanisms that may be relevant to the project

- Laws and regulations relating to the agencies responsible for implementing resettlement activities; and

- Gaps, if any, between local laws and practices covering compulsory acquisition, imposition of land use restrictions and provision of resettlement measures and ESS5, and the mechanisms to bridge such gaps.

- Institutional framework. The findings of an analysis of the institutional framework covering:

- The identification of agencies responsible for resettlement activities and NGOs/CSOs that may have a role in project implementation, including providing support for displaced persons

- An assessment of the institutional capacity of such agencies and NGOs/CSOs; and

- Any steps that are proposed to enhance the institutional capacity of agencies and NGOs/CSOs responsible for resettlement implementation.

- Eligibility. Definition of displaced persons and criteria for determining their eligibility for compensation and other resettlement assistance, including relevant cut-off dates.

- Valuation of and compensation for losses. The methodology to be used in valuing losses to determine their replacement cost; and a description of the proposed types and levels of compensation for land, natural resources, and other assets under local law and such supplementary measures as are necessary to achieve replacement cost for them.

- Community participation. Involvement of displaced persons (including host communities, where relevant):

- A description of the strategy for consultation with, and participation of, displaced persons in the design and implementation of the resettlement activities

- A summary of the views expressed and how these views were considered in preparing the resettlement plan

- A review of the resettlement alternatives presented, and the choices made by displaced persons regarding options available to them; and

- Institutionalized arrangements by which displaced people can communicate their concerns to project authorities throughout planning and implementation, and measures to ensure that such vulnerable groups as Indigenous Peoples, ethnic minorities, the landless, and women are adequately represented.

- Implementation schedule. An implementation schedule providing anticipated dates for displacement, and estimated initiation and completion dates for all resettlement plan activities. The schedule should indicate how the resettlement activities are linked to the implementation of the overall project.

- Costs and budget. Tables showing categorized cost estimates for all resettlement activities, including allowances for inflation, population growth, and other contingencies; timetables for expenditures; sources of funds; and arrangements for timely flow of funds, and funding for resettlement, if any, in areas outside the jurisdiction of the implementing agencies.

- Grievance redress mechanism. The plan describes affordable and accessible procedures for thirdparty settlement of disputes arising from displacement or resettlement; such grievance mechanisms should take into account the availability of judicial recourse and community and traditional dispute settlement mechanisms.

- Monitoring and evaluation. Arrangements for monitoring of displacement and resettlement activities by the implementing agency, supplemented by third-party monitors as considered appropriate by the Bank, to ensure complete and objective information; performance monitoring indicators to measure inputs, outputs, and outcomes for resettlement activities; involvement of the displaced persons in the monitoring process; evaluation of results for a reasonable period after all resettlement activities have been completed; using the results of resettlement monitoring to guide subsequent implementation.

- Arrangements for adaptive management. The plan should include provisions for adapting resettlement implementation in response to unanticipated changes in project conditions, or unanticipated obstacles to achieving satisfactory resettlement outcomes.

When required, provisions for adapting resettlement implementation should be included in the RAP to order to respond to unforeseeable project conditions, or unanticipated obstacles to achieving satisfactory resettlement outcomes.

In the unlikely case when project circumstances require the physical relocation of residents (or businesses), resettlement plans require additional information and planning elements. Additional requirements include:

- Transitional assistance: describes forms of assistance to be provided for relocation of household members and their possessions and in transitional period;

- Environmental protection and management of the planned relocation sites;

- Consultation on relocation arrangements: describes process of consultation with physically displaced persons on their preferences regarding relocation alternatives, choices related to forms of compensation and transitional assistance etc.

The predicted scope of land acquisition activities is minor, but in case land acquisition or restrictions on use of, or access to, land or natural resources should cause significant economic displacement, arrangements to provide displaced persons with sufficient opportunity to improve, or at least restore, their livelihoods are also incorporated into the RAP, or into a separate livelihoods’ improvement plan.

These include:

  - Direct land replacement: for agricultural livelihood based PAPs, the RAP will provide for an option to receive replacement land of equivalent productive value or demonstrates that sufficient land of equivalent value is unavailable, etc.;

  - Loss of access to land or resources: describes means to obtain substitutes or alternative resources, or otherwise provides support for alternative livelihoods;

  - Support for alternative livelihoods: describes feasible arrangements for obtaining employment or for establishing a business, including provision of relevant supplemental assistance including skills training, credit, licenses or permits, or specialized equipment. As warranted, livelihood planning provides special assistance to women, minorities or vulnerable groups who may be disadvantaged in securing alternative livelihoods;

  - Consideration of economic development opportunities: identifies and assesses any feasible opportunities to promote improved livelihoods as a result of resettlement processes. This may include, for example, preferential project employment arrangements, support for development of specialized products or markets, preferential commercial zoning and trading arrangements etc.;

  - Transitional support: describes transitional support to those whose livelihoods will be disrupted.

## 4.3 Process for Development and Approval of RAPs

The RAP preparation process includes:

### Step 1 — Screening & Early Disclosure

- Notice of census start and cut-off date disclosed publicly.

- Information shared with local communities and forest users.

### Step 2 — Census & Asset Inventory

The census will:

- enumerate all PAPs;

- identify livelihoods and vulnerable groups;

- establish baseline indicators;

- identify communal assets (e.g., forest paths, shelters, local informal access tracks).

Because forest-road works usually affect narrow roadside strips, asset impacts are expected to be minor and limited to:

- occasional auxiliary fences,

- small cultivated strips along existing roads,

- temporary access issues.

### Step 3 — Special Cases (Legalization & Restitution Issues)

Where land parcels are subject to pending restitution claims or unclear ownership:

- they will be assessed carefully before inclusion in works;

- RAP will ensure ESS5-compliant treatment even if national proceedings are ongoing;

- PMT will coordinate with the Ministry of Finance and the Restitution Commission.

### Step 4 — Review, Disclosure, Consultation

- Draft RAP → submitted to World Bank for review.

- After “No Objection”, RAP disclosed in English & Montenegrin.

- Public consultations held in affected municipalities.

### Step 5 — Finalization and Implementation

- Final RAP sent to WB for final clearance.

- Compensation paid before works begin.

- RAP remains publicly available throughout project lifecycle.

# 4.4. Interaction of RAP Preparation with Design Steps

The preparation of the RAP is closely linked with the sub-project design process to ensure that land acquisition and resettlement requirements are properly integrated into technical planning and implementation. The interaction is expected to follow these steps:

- Preliminary Design Stage and decision on siting:

  - Initial screening of sub-project impacts is carried out in parallel with the preliminary design.

  - At this stage, the likely need for land acquisition and potential displacement is identified.

  - Early stakeholder engagement begins, and socio-economic surveys are launched to inform RAP preparation.

- Draft RAP Preparation (Based on Preliminary Design):

  - The draft RAP is prepared using the preliminary design to define the likely affected eligible PAPs, land parcels and assets, and sets up a cut-off date

  - This draft is submitted to the World Bank for review and clearance.

  - Disclosure (in Montenegrin and English) follows, along with public consultation in the affected communities.

- Detailed/Final Design Stage:

  - The final design incorporates feedback from RAP consultations, and land acquisition boundaries are confirmed.

  - Any adjustments in alignment or footprint are reflected in the final RAP, which is updated if needed before Bank clearance.

- Final RAP Disclosure and Implementation:

  - The final RAP is disclosed and distributed locally, together with a summarized information sheet for affected persons.

  - Compensation, assistance, and livelihood restoration measures are implemented before civil works commence, ensuring that no land take occurs nor construction starts until RAP commitments are fully implemented.

# 4.5.   RAP implementation

No physical and/or economic displacement for any given activity will occur until the site-specific RAPs have been finalized and approved by the Bank, and mitigation measures provided in the respective RAP have been implemented.

# 4.6. Change Management Procedures

To ensure that any technical changes in the project design which may have implications for land acquisition are addressed in accordance with the principles of this RPF, a structured process has been established for managing, assessing, and documenting all changes related to land acquisition, displacement, and resettlement. The process ensures that any modifications in project design, footprint, or implementation strategy that may trigger additional physical or economic displacement are subject to timely reassessment, stakeholder engagement, and mitigation planning.

Identification of Change

- Changes may arise due to updated engineering designs, legal adjustments, stakeholder feedback, unforeseen land-related constraints, or construction-phase developments.

- The Project Management Team (PMT), in collaboration with design consultants and contractors, will proactively monitor potential changes affecting land use and displacement.

Impact Screening and Assessment

- All proposed changes will be screened against the original RPF and/or site-specific Resettlement Action Plans (RAPs) to determine if they result in additional displacement, affect new landowners or users, or alter previously agreed entitlements.

- Where changes lead to new or increased impacts, a supplementary social impact assessment will be undertaken.

Development of Supplementary RAPs or Addenda

- If additional displacement is identified, the PMT will prepare a RAP addendum or supplementary RAP, consistent with the principles and entitlements outlined in this RPF.

- The addendum will include updated asset inventories, eligibility criteria, entitlement matrix, livelihood restoration measures, and grievance redress arrangements as necessary.

Approval and Disclosure

- Changes and associated RAP addenda will be submitted to WB for review and no-objection prior to implementation.

- Affected persons and communities will be informed of the changes through meaningful consultation, and relevant documents will be disclosed in line with the SEP and compliant to ESS10.

Implementation and Monitoring

- The implementation of any changes will be integrated into the overall resettlement monitoring framework.

- The internal monitoring system will track the delivery of compensation and assistance related to the change, and external monitoring (if required by the project) will validate compliance and effectiveness.

Documentation and Record-Keeping

- All change-related processes, including impact assessments, stakeholder consultations, approvals, and implementation records, will be documented and maintained by the PMT.

- A change log will be updated regularly to track all amendments to the resettlement scope and corresponding actions.

# 4.7.   Resettlement Audit

ESS5 applies to permanent or temporary physical and economic displacement undertaken prior to, or in parallel with, the implementation of the Project, in anticipation of, or in preparation for, the Project, as well as to situations where land or asset ownership remains pending in court or unsettled for any reason due to past government actions that could interfere with taking possession of land (legacy cases). If such cases are identified through the Social analysis of sub-projects, an audit will be undertaken by the PMT (with possible support from external experts): (a) document and assess the adequacy of the mitigation measures employed in light of the ESS5; (b) assess compliance with national legislation; (c) identify gaps in meeting the requirements of ESS5 and this RPF; (d) identify any complaints, grievances, or other outstanding issues; and (e) determine measures to close identified gaps and address complaints. This due diligence is undertaken within an agreed upon time frame that considers the context of the project and significance of the prior resettlement. It may not be possible to retroactively satisfy certain aspects of ESS5, such as consultation and disclosure. The due diligence may include review of relevant documents, field visits, interviews, and consultations held with affected persons and other key stakeholders. The Bank’s clearance of such an audit report, and the implementation of gap filling measures, is the pre-requisite for the start of subprojects in such cases.

# 5. Consultation and disclosure

## 5.1. Public Consultations – Approach and Requirements

In a consistent way with the project’s Stakeholder Engagement Plan (SEP), the PMT will maintain continuous engagement with affected communities and stakeholders from the earliest stages of sub-project identification and throughout implementation. Consultations will ensure:

- a shared understanding of potential project impacts, including temporary restrictions related to forest road rehabilitation,

- informed participation in decisions affecting land use and access,

- dialogue on mitigation measures,

- early identification of vulnerable groups, and

- transparent communication on compensation, eligibility, and grievance procedures.

Consultations will take place both at community level and, where needed, through individual household meetings—particularly with users of forest land, owners of adjacent parcels, seasonal users, and vulnerable persons.

### Disclosure of Documents

All documents prepared under this RPF (RPF itself, sub-project RAPs, and Resettlement Audits) will be disclosed in Montenegrin and English.
Where relevant (e.g., Albanian-speaking communities, if needed), a translation into Albanian or oral interpretation will be provided. For low-literacy groups, simplified materials and verbal explanations will be used.

Disclosure will be conducted through multiple channels consistent with the SEP:

- PMT, MAFWM and municipal websites

- municipal and community notice boards

- local radio, print media, and PMT social media pages

- distribution of hard copies at municipal offices, forestry units, and community centers

- community meetings in affected settlements, particularly where road works are planned

Information will always include location of works, land use implications, RAP eligibility rules, Cut-Off date, rights to compensation, and GM procedures.

Announcements will be made at least 15 days prior to consultations.

## 5.2. Public Consultation on this RPF

Once cleared by the World Bank, the draft RPF will be disclosed for public review not less than 15 days prior to the consultation meeting. MAFWM/PMT will ensure wide outreach by:

- sending the document to key institutional stakeholders (municipalities, cadaster offices, forestry directorates, SOE, environmental directorate),

- delivering written invitations to municipalities where forest road rehabilitation or fire-management activities may occur,

- publishing announcements in national and local media,

- posting notices in affected settlements and along forest-road access points,

- using the PMT website and social media to reach remote mountain communities.

Stakeholders invited will include:

- national authorities (MAFWM, MoF, environmental and forestry institutions);

- relevant municipalities and forestry units;

- users of forest land (private owners, community groups, road-adjacent households, local businesses);

- NGOs/CSOs active in forestry, environment, or community development;

- the general public.

A Consultation Report will summarize: participants, issues raised, responses provided, and commitments made.
A Feedback Matrix will clarify how comments were addressed (accepted, partially accepted, or not incorporated—with justification).

## 5.3. Stakeholder Engagement Log (SEL)

To ensure accountability and traceability, the PMT will maintain a Stakeholder Engagement Log (SEL) covering all formal and informal engagement activities, including:

- public consultations and community meetings,

- focus groups (e.g., with forest users or women PAPs),

- individual household meetings for land access and compensation,

- communication via phone, email, or on-site visits,

- ad-hoc interactions during field missions.

Each SEL entry will record:

- stakeholder name/group;

- location, date and type of engagement;

- topics discussed;

- issues raised by participants;

- agreed actions and follow-up responsibilities.

The SEL will be supported by evidence (photos, sign-in sheets, meeting minutes, distributed materials, media announcements) and will be:

- maintained by the PMT Environmental & Social Specialist,

- reviewed periodically by the PMT and World Bank supervision team,

- used for reporting under the ESCP and during RAP implementation.

# 6. Grievance Mechanism (GM)

In a consistent way with the Grievance Mechanism included in the project’s Stakeholder Engagement Plan, the Ministry of Agriculture, Forestry and Water Management (MAFWM) will establish and operate a project-level Grievance Mechanism (GM) to ensure that all Project-Affected Persons (PAPs) and stakeholders can raise concerns, ask questions, or submit grievances related to any aspect of the FOREST FOR SHARED PROSPERITY PROJECT (FSPP). The GM will be accessible, transparent, inclusive, and available throughout all project stages—planning, implementation, monitoring, and closure.

The GM will handle:

- Comments / Concerns – General feedback or requests for clarification.

- Grievances – Claims alleging harm or adverse effects caused by project activities, including those linked to land acquisition, forest access restrictions, temporary land occupancy, construction disturbances, economic losses, or eligibility for assistance.

The GM will guarantee:

- Acknowledgement of grievances within 5–7 business days;

- Fair and timely assessment and investigation;

- A documented resolution process communicated to complainants;

- An option for appeal if the complainant is dissatisfied;

- Confidentiality for sensitive cases and anonymous submissions;

- Periodic reporting and trend analysis.

## Special Note: Restitution-related Grievances

Given the recent amendments to the Law on Restitution of Property Rights and Compensation (Official Gazette 34/2024), PAPs with ongoing restitution claims may have limited access to judicial appeal. To mitigate risks, the FSPP GM will:

- Record and flag all restitution-related complaints during screening and RAP preparation;

- Establish a legal liaison within the PMT to coordinate with the Ministry of Finance and the Commission for Restitution;

- Ensure that no land under unresolved restitution is acquired until legal status is confirmed;

- Provide complainants with clear, accessible guidance on procedures.

# 6.1. Submitting a Complaint

Grievances may be submitted:

- Verbally (in person or by phone)

- In writing (letter, email, online form)

- Using the Public Grievance Form

- Anonymously, without obligation to disclose identity

- At Local Admission Desks in relevant municipalities

The Public Grievance Form and informational leaflet will be available at:

- MAFWM website

- Forest Administration websites and offices

- PMT office

- Notice boards and information points at construction sites

- Community centers and forestry administration buildings

All submissions are free of charge and no retaliation is allowed.

### Access Channels:

Email: grievance_forestry@mpsv.gov.me
Postal Address:
Ministry of Agriculture, Forestry and Water Management

Directorate for Forestry, Hunting wood Processing Industry/FSPP PIU
Grievance Mechanism – FSPP
Rimski trg 46, 81000 Podgorica, Montenegro

Local Admission Desk contact details will be publicly disclosed before works begin.

# 6.2. Grievance Handling Procedure

### Step 1 – Receipt and Acknowledgement

- Grievance is registered in the GM database.

- Acknowledgement is sent within 5 business days, explaining next steps and contact details of the case handler.

### Step 2 – Assessment and Investigation

- The GM assigns the grievance to a responsible officer.

- Investigation may involve:

  - Site visits,

  - Meetings with PAPs,

  - Consultation with municipal authorities,

  - Review of contractor documentation.

- Complainant is contacted for clarifications if needed.

### Step 3 – Proposed Resolution

- PMT presents findings and a proposed solution to the complainant.

- Timeline for implementation is agreed.

- Resolution may be executed by PMT, municipality or contractor.

### Step 4 – Closure

- Once measures are implemented and verified, the grievance is closed.

- Complainant signs a closure confirmation (optional).

- Anonymous grievances are published as final decisions on the MAFWM website.

- GM may re-open the case if new evidence arises.

### Step 5 – Appeal Process

If the complainant disagrees with the resolution:

- They may appeal to a second-level panel, including:

  - senior MAFWM management,

  - independent experts,

  - neutral third parties (as applicable).

- The panel reviews the complaint and issues a final decision.

- Complainants retain the right to pursue administrative and judicial remedies at any time.

# 6.3. Monitoring and Reporting

The PMT Social Development Specialist will maintain consolidated grievance records and oversee reporting.

### Monitoring responsibilities include:

- Collecting data from Local Admission Desks and site-level grievance boxes;

- Maintaining a unified GM database;

- Tracking status, trends, and resolution timelines;

- Reporting quarterly on GM performance with:

  - number and type of grievances,

  - resolution rates,

  - pending and escalated cases,

  - satisfaction levels,

  - accessibility and awareness findings.

The GM report will form part of the project’s regular social monitoring reports submitted to the World Bank.

# 6.4. World Bank Grievance Redress Service (GRS)

PAPs may also contact the World Bank directly if they believe the Project has caused harm because of non-compliance with WB policies.

Information on submitting complaints to the GRS:
https://www.worldbank.org/en/projects-operations/products-and-services/grievance-redress-service

This does not replace the project-level GM; both mechanisms may be used in parallel.

# 7. MONITORING AND EVALUATION

Effective monitoring and evaluation (M&E) are essential to ensuring that land acquisition, resettlement, and livelihood restoration under the Montenegro Forest for Prosperity Project (FSPP) are implemented in accordance with the principles established in this RPF and ESS5. Monitoring activities will track compliance, measure performance, assess outcomes, and identify areas where corrective actions may be required to ensure that Project-Affected Persons (PAPs) receive full protection of their rights and that resettlement objectives are achieved.

Monitoring will be implemented at both the institutional level (by the PMT and partner institutions), and at the resettlement-process level (tracking delivery of compensation, effectiveness of livelihood measures, and satisfaction of PAPs).

## 7.1 Institutional Monitoring

The Project Management Team (PMT), through its Social Development Specialist, will maintain a comprehensive resettlement and land acquisition database. The database will include, at minimum:

- The total volume of land identified for acquisition or temporary use

- Land acquisition completed to date

- Inventory of PAPs, categorized by impact

- Status of all expropriation or negotiated settlement cases

- Compensation payments, allowances, and assistance provided

- Grievances related to land acquisition and their resolution

- Monitoring of vulnerable groups

- Status of livelihood restoration activities

Monitoring will allow the PMT to identify delays, risks, challenges, and capacity gaps early and to adopt corrective actions in coordination with the World Bank.

Table 4: Institutional responsibilities

| Task | Responsibility |
| --- | --- |
| Disclosure and arranging public consultations on the RPF | MAFWM (PMT) |
| Information disclosure to all PAPs about the procedure of the beginning of expropriation and during all phases of expropriation | PMT and MAFWM |
| Communication and consultation with PAPs | PMT and MAFWM |
| Activities prior to commencement of works | PMT and MAFWM |
| Providing assistance during resettlement | MAFWM as the BoE |
| Compensation payment | MAFWM as the BoE |
| Grievances management | MAFWM PMT (Social Specialist) |
| Monitoring and reporting on expropriation and resettlement | MAFWM PMT / (E&S Specialists) |
| Monitoring of RAP implementation after works begin | PMT (lead), Contractors (limited delegated actions) |

In addition, the PMT will continue tracking RAP-related impacts after works commence, including:

- Verification that compensation was completed prior to land entry

- Monitoring any physical displacement (if it occurs)

- Monitoring temporary or permanent livelihood impacts

- Monitoring the adequacy and timing of transitional allowances

- Tracking support provided to vulnerable groups

- Monitoring use and effectiveness of the GM

- Following up with PAPs after resettlement to ensure that living standards are restored or improved

Contractors are not responsible for land acquisition but must support mitigation measures defined in RAPs (e.g., temporary business access, assistance with relocation logistics).

## 7.2 Monitoring of the Resettlement Process

Monitoring will be carried out at three levels:

### (1) Input Monitoring (Progress Monitoring)

Assesses whether planned activities, goods, and services have been delivered as specified.

### (2) Output Monitoring (Performance Monitoring)

Assesses whether the delivery of inputs has led to expected outputs (e.g., compensation paid, relocation completed, allowances delivered).

### (3) Outcome Evaluation (Impact Evaluation)

Assesses whether resettlement objectives have been achieved—i.e., whether PAPs’ living standards and livelihoods have been restored or improved.

### Table 5: Input Indicators

| Input Indicators | Measurement | Frequency |
| --- | --- | --- |
| Overall spending on land acquisition & resettlement | Disaggregated by type of cost (compensation, assistance, legal fees, survey costs, consultations) | Monthly |
| Total number of owners and formal/informal users of affected land | Based on census and asset inventory | Monthly |
| Number of households requiring physical relocation | Based on census | Monthly |
| Number of businesses requiring relocation | Based on census | Monthly |

### Table 6 : Output Indicators

| Output Indicators | Measurement | Frequency |
| --- | --- | --- |
| Number (%) of plots/structures for which compensation agreements have been signed | Percentage calculated based on total affected assets | Monthly |
| Number (%) of plots/structures where negotiations are pending or compensation refused | Percentage calculated based on census | Monthly |
| Number (%) of households physically relocated | Percentage calculated based on census | Monthly |
| Number (%) of businesses relocated | Percentage calculated based on census | Monthly |
| Number of PAPs receiving assistance (transport, employment, training, etc.) | By type of assistance and PAP category | Monthly |

### Table 7:  Outcome Indicators

| Outcome Indicators | Measurement | Frequency |
| --- | --- | --- |
| Number of grievances (new, open, resolved); average processing time | Time between registration and closure | Monthly |
| Average time for payment of compensation | Time between acceptance of offer and payment | Quarterly |
| Use of monetary compensation | Survey on PAP investments (land, housing, business, savings) | Annually |
| Restoration of income/livelihoods | Assessment of whether pre-project income has been restored | Annually |
| Support provided to vulnerable groups | Qualitative and quantitative assessment | Annual |

Outcome evaluation will include direct engagement with PAPs, follow-up visits, interviews, and surveys to determine whether livelihoods and living standards have been restored or improved compared to baseline conditions.

## 7.3 External Monitoring (if required)

For sub-projects involving significant resettlement or livelihood impacts, or if required by the World Bank, the PMT may appoint an independent third-party monitor. The external monitor would:

- Validate internal monitoring findings

- Assess overall adequacy and fairness of RAP implementation

- Verify restoration of livelihoods

- Evaluate the handling of grievances

- Conduct independent satisfaction surveys

A Completion Report will be prepared once all resettlement activities are concluded and will confirm whether the objectives of ESS5 have been achieved.

## 7.4 Reporting

The PMT will submit monitoring reports to the World Bank on a quarterly basis, including:

- Status of land acquisition

- Compensation disbursement

- Progress on resettlement assistance

- Functioning of the GM

- Issues encountered and corrective actions taken

- Status of vulnerable groups

- Livelihood restoration progress

- Summary of consultations related to RAP implementation

A final Resettlement Completion Report will be prepared once all actions are complete.

# 8 Institutional arrangements

# 8.1. Institutions responsible for Project implementation

The Ministry of Agriculture, Forestry and Water Management (MAFWM) will serve as the lead implementing agency for the Montenegro Forests for Shared Prosperity Project. A dedicated Project Management Unit (PMU) will be established within MAFWM to coordinate, manage, and supervise all project activities in accordance with national legislation and the World Bank Environmental and Social Framework (ESF).

The PMU will function as the central operational body responsible for day-to-day project implementation. It will include, at minimum:

• Project Manager, responsible for overall coordination, work planning, reporting, and supervision of all components;
• Environmental Specialist, responsible for environmental risk management, ESF compliance, and monitoring of mitigation measures;
• Social Development Specialist, responsible for social safeguard instruments (RPF, RAPs, SEP, LMP), stakeholder engagement, and grievance management;
• Procurement/Administrative Officer, supporting procurement, contract administration, financial flows, logistics, and documentation;
• Technical Specialists (e.g., forestry engineer, fire-management expert, or infrastructure specialist), mobilized as needed depending on project activities, particularly road rehabilitation, fire-prevention systems, or forest operations.

Implementation of project activities will require close coordination between MAFWM and several institutions in the forestry and emergency-management sectors. These include:

• Directorate for Forest Management, responsible for technical oversight, operational planning, and regulatory compliance related to forest infrastructure and management activities;
• State-Owned Enterprise for Forests (new SOE), which will play a key operational role in forest road rehabilitation, maintenance, silvicultural works, and field-level implementation under Component 2;
• Forest Administration, responsible for monitoring sustainable forest management practices and ensuring adherence to national standards;
• Ministry of Interior / Directorate for Emergency Management, providing technical coordination for forest-fire prevention, early-warning systems, and wildfire-response integration;
• Institute for Multidisciplinary Studies / Forestry Institute, supporting capacity building, innovation programs, applied research, and workforce development for the wood-processing sector.

To ensure high-level coordination, a Project Steering Committee (PSC) will be established, chaired by MAFWM. The PSC will provide strategic guidance, review annual work plans and budgets, resolve inter-institutional issues, and ensure alignment with sector policies.

The PMU will be responsible for:
• preparation, implementation, and monitoring of all ESF instruments (ESMF, RPF, RAPs, SEP, LMP);
• coordination with municipalities during field screening and RAP preparation;
• maintaining the project-level Grievance Mechanism (GM);
• supervision of contractors and verification of compensation before any land entry;
• monitoring, evaluation, and reporting to MAFWM and the World Bank;
• ensuring inclusive stakeholder engagement and transparent disclosure of project documents.

External consultants, technical assistance providers, and supervision engineers may be contracted to support specialized tasks such as feasibility studies, ESF compliance, engineering design, RAP preparation, community engagement, or monitoring.

# 9. Budget and funding of resettlement

Land acquisition costs are born by the Beneficiary of Expropriation i.e. the MAFWM and will be budgeted within the Budget for the upcoming fiscal years in which land acquisition is to commence. Costs for the implementation of this RPF include categories: (a) administrative costs including cost associated with expropriation (if necessary), and (b) compensation for land acquisition, and asset loss, including transitional and any other allowance as necessary.

Given the early stage of the Project and unknown scale, type and magnitude of impact no estimation of cost is possible at this stage. However as impacts from land acquisition are either not expected at all, or very minor the costs will not be significant to impose risks at planning or implementation of any aspect of this RPF

This RPF as referenced in the Loan Agreement complement the national legal requirements guiding involuntary land acquisition and resettlement, and shall once ratified serve as a legal basis to close gaps to meet the ESS5 standards.

Additional Administrative Steps if Municipality Bears the Cost

- Formal Designation of Municipality as Beneficiary of Expropriation (BoE):

  - A Government decision or legal act must explicitly authorize the Municipality to act as the BoE.

  - This includes responsibility for financing and implementing expropriation procedures.

- Budgetary Allocation at the Municipal Level:

  - The Municipality must include resettlement and land acquisition costs in its annual budget planning and secure line-item funding.

  - Coordination with the Ministry of Finance is required to ensure fiscal compliance and fund availability.

- Establishment of a Municipal Expropriation Commission / Focal Point:

  - A designated municipal authority (often the regional cadaster or municipal property office) would need to manage documentation, valuation, and communication with PAPs.

  - This would add an additional layer of administration compared to central-level handling.

- Coordination Agreement with MAFWM / PMT:

  - A Memorandum of Understanding (MoU) or Cooperation Protocol between the Municipality and MAFWM/PMT would be needed to define roles, responsibilities, reporting, and dispute resolution.

  - The PMT would remain responsible for safeguards compliance (ESS5), but financial and administrative execution would shift locally.

- Public Disclosure and Accountability:

  - Municipalities would be required to disclose budget allocations and payment procedures locally.

  - Additional municipal council approvals may be needed to confirm legitimacy and transparency of expenditures.

- Audit and Oversight:

  - Municipal resettlement expenditures would become subject to both municipal and state audits, and would need to be reported back to MAFWM and the World Bank as part of safeguards monitoring.

## Annex 1 - Grievance registration form

| GRIEVANCE FORM – |  |
| --- | --- |
| INFORMATION ABOUT THE PERSON SUBMITTING THE GRIEVANCE |  |
| Reference no. |  |
| Full Name Note: you can remain anonymous if you prefer or request not to disclose Your identity to the third parties Without your consent | First name Last name - I wish to raise my grievance anonymously - I request not to disclose my identity without my consent |
| Contact Information: Please mark how you would like to be contacted (mail, phone, e- mail) | - By Post: Please provide mailing address: - By Telephone: - By E-mail - I don’t wish to be contacted and will follow up on the resolution on the MAFWM website |
| Preferred Language for communication | - Montenegrin - Other please specify |
| Description of Incident or Grievance: | What happened? Where did it happen? Who did it happen to? What is the result of the problem? |
| Date of Incident/ Grievance | - One time incident/grievance (date ) - Happened more than once (how many times? ) - On-going (currently experiencing problem) |
| What would you like to see happen to resolve the problem? |  |
| Signature: (not required in case of anonymous complaints) Date: |  |
| Please return this form to: Ministry of Agriculture, Forestry and Water Management To the attention of the Project Unit FSPP - Address: , 81000 Podgorica, Montenegro |  |

## Annex 2: Screening Form for Land Acquisition and Resettlement

Name of sub-component: ______________________

District: ________________________

County: ______________________

Name of person completing the form:    	_________________________

Position of person completing the form:	_________________________

Section 1:

Is the land to be used for the sub-component owned entirely by the Ministry or by another government agency and is this ownership uncontested?

Yes_______      No_______

If Yes, Skip Section 2.  Go directly to Section 3. If No, Proceed to Section 2

Section 2:

Is any of the land owned by individuals or households?    Yes _______    No _______

[note: the land does not need to have official ownership deeds, but can be recognized by the community as owned by individuals or households]

If Yes, about how many individuals or households?  __________

What is the size of he land area (m2)? _____________

Is any of the land considered community property?   Yes ________  No ___________

If Yes, what is the size of the land area (m2)? ___________

If answered ‘Yes’ to any of the questions in Section 2, please discuss this with Project manager and Social Specialist for next step.

Section 3:

Is anyone living on the land (even if it is not their property)? Yes ______   No _______

If Yes, how many individuals ______ or households _______?

Is anyone using the land for agriculture (even if it is not their property)? Yes ______   No _______

If Yes, how many individuals ______ or households _______?

Is anyone using the land for another non-agricultural type of livelihood? Yes, _____   No _______

If Yes, what type of use? ____________ how many individuals ______ or households _______?

Is anyone using the land for any other purpose? Yes, _____   No _______

If Yes, what type of use? ____________ how many individuals ______ or households _______?

If answered ‘Yes’ to any of the questions in Section 3, please discuss this with Project manager and Social Specialist for next step.

## Annex 3 Minimum Contents of the RAP

The indicative outline of the RAP

Executive summary

1. Scope of the resettlement plan: Introduction

1.1 Scope and contents of this report

1.2 Key definitions

2. Project description and potential impact

2.1 Project objectives, location, rationale and benefits

2.2 Key project components (should be brief and can refer to the ESIA for further details)

2.3 The project footprint and its associated land impacts (with maps, description and photographs as relevant)

2.4 Avoidance and minimization of project displacement impacts (should explain the iterative process of changing and adapting the design to avoid and minimize displacement impacts, and the outcomes of such process, with tabular and cartographic illustration as relevant)

3. Legal framework (to be adapted to the context in the jurisdiction)

3.1 The Constitution (or any other fundamental law, typically establishing high-level principles related to the public interest and expropriation versus protection of the right to private property)

3.2 The expropriation law (review of principles and processes)

3.3 Land tenure regime (including customary and informal regimes as relevant)

3.4 Legislative processes (if relevant)

3.5 WB policy on involuntary resettlement

3.6 Gap review (comparison of local legislation with WORLD BANK policies and the identification of potential gaps, if any, with the proposed way forward to meet requirements)

4. Principles, objectives and processes

4.1 Key principles and objectives (should spell out in a formal manner and at high level, without details, the key commitments the project is making as regards compliance with World Bank standards)

4.1.1 Avoidance of forced evictions

4.1.2 Cut-off date and eligibility

4.1.3 Compensation at replacement value

4.1.4 Livelihood restoration wherever livelihoods are affected

4.1.5 Consideration of vulnerable people

4.1.6 Consultation-grievance mechanisms

4.1.7 Monitoring and external reviews

4.1.8 Key principles for implementation arising from agreements with government or law, particularly where government is playing a mandatory role in implementation

4.2 Process overview

4.2.1 Negotiated settlements (the process for arriving at a negotiated agreement, collective then individual negotiations, offers, refusals, acceptance, formalisation of agreement)

4.2.2 Process in case no agreement is reached • with expropriation (formalised ownership) • without expropriation (informal occupation)

5. Baseline of affected assets and affected persons

5.1 Census of affected assets and affected households

5.1.1 Methodology

5.1.2 Implementation

5.1.3 Results

5.2 Socio-economic baseline surveys

5.2.1 Methodology

5.2.2 Implementation

5.2.3 Results (including livelihoods, social fabric, culture,

5.3 Affected land

5.3.1 Estimates of surfaces potentially required

5.3.2 Categorisation of land needs (permanent, temporary)

5.3.3 Land tenure regimes

5.4 Affected structures

5.4.1 Estimates of numbers of affected structures

5.4.2 Categorisation of structures

5.4.3 Structure ownership regime

5.5 Affected businesses

5.5.1 Estimates of numbers of affected businesses

5.5.2 Categorisation of businesses

5.5.3 Business ownership regime

5.6 Affected people

5.6.1 Estimated number of affected households and persons

5.6.2 Economic and physical displacement

5.6.3 Summary socio-economic description and categorisation of affected persons

5.6.4 Compensation preferences

6. Resettlement and compensation strategy

6.1 Entitlements

6.1.1 Eligibility for compensation

6.1.2 Entitlement matrix

6.2 Valuation of affected assets

6.2.1 Land

6.2.2 Structures

6.2.3 Crops and trees

6.2.4 Businesses

6.3 Resettlement packages (for projects with physical displacement – category (ii) of PR5, paragraph 41)

6.4 Cash compensation

6.4.1 Rates for all different types of assets

6.4.2 Payment process

6.4.3 Cash risk mitigation (including financial training, payment in instalments or any other relevant mitigation)

6.5 Incremental land acquisition (ongoing acquisition of small pieces of land during project construction and operation, beyond the scope of this resettlement plan)

6.5.1 Scope

6.5.2 Processes (including consultation)

6.6 Gender sensitivity assessment on proposed compensation entitlements (gender analysis and mitigation of any identified gender risks)

7. Livelihood restoration and improvement

7.1 Principles (eligibility, key aspects of livelihood restoration and improvement entitlements)

7.2 Restoration and improvement of land-based livelihoods

7.3 Restoration and improvement of non-land-based livelihoods (employability enhancement, project procurement and employment, and so on)

7.4 Training

7.5 Specific aspects related to gender

7.6 Specific aspects related to vulnerability

7.7 Partnerships and linkages for the planning and implementation of livelihood restoration and improvement

8. Consultation and disclosure

8.1 Main results of consultation carried out in preparation for the resettlement plan

8.2 Engagement plan for further stages

8.3 Disclosure

9. Grievance management and redress system

9.1 Key principles

9.2 Registration of grievances

9.3 First tier of amicable settlement

9.4 Resort mechanism and mediation

9.5 Appeal to court

10. Vulnerable people

10.1 Vulnerability analysis

10.1.1 Vulnerability definition and criteria in the context of the project

10.2 Potential activities to assist vulnerable people

10.3 Arrangements for the implementation and budgeting of assistance to vulnerable people

11. Monitoring and evaluation

11.1 General objectives of monitoring and evaluation

11.2 Auditing and monitoring during implementation

11.2.1 Scope and content – internal activities

11.2.2 Scope and content – external reviews

11.2.3 Indicators, including key performance indicators

11.2.4 Reporting

11.3 Completion audit

11.3.1 Objectives and scope

11.3.2 Success/completion criteria

11.3.3 Timing and implementation arrangements for completion audit

12. Implementation responsibilities and funding

12.1 Implementation responsibilities

12.2 Budget and arrangements for funding

12.3 Time schedule (including review of compatibility of resettlement schedule with overall project construction and development schedule)

Change management -Appendix A.

Detailed results of the census and socio-economic survey Appendix B.

Census dossier and methodology Appendix C.

Template of a claim registration and follow-up form Plus any other relevant appendices

The ESF is accessible at - https://www.worldbank.org/en/projects-operations/environmental-and-social- framework. Latest accessed on November 3, 2022.

Montenegro adopts new law to legalize illegal buildings and enforce zero tolerance on future unauthorized construction - Montenegrobusiness