Appendix 11

Overview of processes in the irregularity management cycle

| Procedure and chapter in the Guidelines |  | Activity | Tool | Person responsible for conducting activity | Deadline for conducting activity |
| --- | --- | --- | --- | --- | --- |
| IV.4. | Alerting responsible authority on suspected irregularity | Submission to Implementing Agency (including IPARD agency) / Intermediate Body for Financial management Irregularity Alert Form (Annex 1) | Irregularity Alert Form (Annex 1) | All bodies in the irregularity reporting structure (IPA II / IPA III structures) | Immediately If the errors are caused by technical, arithmetical, or accounting reasons, which lead to the consequence in respect of payment paid to beneficiary / contractor, exceeds the Contract amount: 5 working days as of the day of identifying the error. If on the basis of such error certain amount of ineligible expenditure was included in the payment request to the EC or annual financial statement, the Implementing Agency / Intermediate Body for Financial management proceeds in the same way as if the suspicion of irregularity was reported. |
| IV.5. | Proceedings of responsible bodies upon receiving the information on suspicion of irregularity | Filling in irregularity Alert Form (Annex 01) in the part related to Implementing Agency / Intermediate Body for Financial management The mentioned includes a mark whether there will be further proceedings upon the alert or not (with explanation stated) and If needed, determination of temporary measures for protection of financial interests. | Irregularity Alert Form (Annex 01) | IO in cooperation with employees from other organisational units |  |
|  |  | Verifying irregularity alert form (Annex 01) | Irregularity Alert Form (Annex 01) | Head of Implementing Agency / Intermediate Body for Financial management /authorised person |  |
|  |  | Recording suspicion of irregularity in Irregularity register (Annex 02) | Irregularity register (Annex 2) | IO |  |
|  |  | Informing NAO, Directorate for Management of Pre-Accession Assistance Structures, AFCOS, NIPAC and other persons and bodies, when applicable (e.g. project implementation units / Intermediate Bodies for Policy Management, head of structure for cross-border cooperation programmes, head of managing authority for Rural Development Programme) on suspicions of irregularity | Irregularity Alert Form (Annex 01) | IO in Implementing Agency / Intermediate Body for Financial management | 2 working days as of verification of Irregularity Alert Form |
|  |  | Sending information on suspicion of fraud to Supreme State Prosecutors if there are elements of criminal act in the case | Letter and supporting documentation (e.g. Irregularity Alert Form (Annex 01), Contract, on the spot control reports, and likewise) | IO in Implementing Agency / Intermediate Body for Financial management Head of Implementing Agency / Intermediate Body for Financial management / authorised person |  |
| V. | Identifying irregularity | Defining officers (group of officers) who will participate in procedure of irregularity identification and starting with procedure of irregularity identification | - | Head of Implementing Agency / Intermediate Body for Financial management | 3 working days as of verification of irregularity alerts form by the head of Implementing Agency / Intermediate Body for Financial management |
|  |  | Conducting procedures for irregularity identification; preparation and verification of Conclusion on irregularity | Checklists and all documents used in controls Conclusion on Irregularity (Annex 03) | Employee / employees of Implementing Agency / Intermediate Body for Financial management appointed by head of Implementing Agency / Intermediate Body for Financial management | 30 working days as of day when identification procedure started. In exceptional and justified cases this deadline may be prolonged with prior consent of NAO |
|  |  | Informing responsible bodies and authorities on identified irregularity | Conclusion on Irregularity (Annex 03) |  | 2 working days as of adoption of Conclusion on identified irregularity |
|  |  | Updating irregularity register (Annex 02) | Irregularity Register (Annex 02) |  | After receiving Conclusion on irregularity (Annex 03) verified by NAO |
|  |  | Informing beneficiary / contractor on identified irregularity If suspicion of fraud is the issue, before informing the beneficiary, consultation should be conducted with Supreme State Prosecutors | Information on important elements of irregularity report |  | 5 working days as of adoption of Information on important elements of irregularity report |
| VI. | Reporting on identified irregularities | Preparation of irregularity report in IMS system | Draft Irregularity report in IMS system | IO in Implementing Agency / Intermediate Body for Financial management | After receiving Conclusion on irregularity (Annex 03) approved by NAO |
|  |  | Sending irregularity report to AFCOS | Irregularity report in IMS system | Head of Implementing Agency / Intermediate Body for Financial management / authorised person | For initial report: immediately after irregularity was identified For follow-up report: immediately after information was obtained on new developments in respect of the case For urgent report: immediately after identifying the irregularity |
|  |  | Approval of irregularity report (AFCOS submits irregularity reports to NAO for approval) |  | NAO | Immediately |
|  |  | Sending irregularity reports to OLAF |  | AFCOS | For initial report: immediately after an irregularity is identified For follow-up report: immediately after new information is obtained on new developments in the case For urgent report: immediately after identification of the irregularity |