GOVERNMENT OF MONTENEGRO

SMART Tax

Project for Innovation in the Tax Administration

(P519148)

STAKEHOLDER ENGAGEMENT PLAN (SEP)

DRAFT FOR CONSULTATION

September 2026
Ministry of Finance and Montenegro Tax Administration

# Document Control

| Field | Information |
| --- | --- |
| Project | SMART Tax - Project for Innovation in the Tax Administration |
| Project ID | P519148 |
| Country | Montenegro |
| Borrower | Ministry of Finance |
| Implementing Agency | Montenegro Tax Administration (MTA) |
| Financing instrument | Investment Project Financing |
| Project Development Objective | To improve efficiency of the Montenegro Tax Administration, increase tax revenue collection, and reduce the compliance burden on taxpayers. |
| Environmental and Social Risk Classification | Moderate |
| Version | Draft for consultation |
| Date | September 2026 |

Table of Contents

Document Control	2

List of Abbreviations and Acronyms	5

1. Introduction and Project Description	7

1.1 Introduction	7

1.2 Project Overview	7

1.3 Project Components	7

1.4 Project Beneficiaries	8

1.5 Purpose and Objectives of the SEP	8

1.6 Environmental and Social Risk Context	8

2. Regulatory and World Bank Requirements	9

2.1 National Framework	9

2.2 World Bank ESS10	11

2.3 Application of ESS10 to SMART Tax	11

2.4 Higher Standard	12

3. Stakeholder Engagement During Preparation	12

3.1 Engagement Conducted to Date	12

3.2 Issues to Validate Through Consultation	12

3.3 Planned Disclosure and Consultation Before Appraisal	12

4. Stakeholder Identification and Analysis	13

4.1 Methodology	13

4.2 Project-Affected Parties	13

4.3 Other Interested Parties	13

4.4 Disadvantaged or Vulnerable Groups	14

4.5 Stakeholder Interest and Influence Matrix	15

5. Stakeholder Engagement Program	16

5.1 Principles	16

5.2 Information Disclosure	17

5.3 Consultation and Feedback Methods	17

5.4 Measures for Vulnerable Groups	18

5.5 Integrity of Engagement Process	18

5.6 Data, AI, and Automated Decision-Making	18

5.7 Engagement Plan by Component	19

6. Resources and Responsibilities	20

6.1 Institutional Arrangements	20

6.2 Roles and Responsibilities	20

7. Project Grievance Mechanism	20

7.1 Objective and Scope	20

Grievance Redress Mechanism	21

7.4 Routing of Specialized Complaints	24

7.5 Confidentiality, Anonymity and Non-Retaliation	24

7.6 World Bank Grievance Channels	24

8. Monitoring and Reporting	24

8.1 Monitoring Approach	24

8.2 Suggested Indicators	25

8.3 Reporting Back	25

8.4 Updating the SEP	25

Annex 1. Stakeholder Engagement Log	26

Annex 2. Grievance Form	27

Annex 3. Grievance Log Template	28

Annex 4. Response Matrix	29

Annex 5. Pre-Disclosure Completion Checklist	30

# List of Abbreviations and Acronyms

| Acronym | Description |
| --- | --- |
| ADRP | Alternative Dispute Resolution Program |
| AEOI | Automatic Exchange of Information |
| AI | Artificial Intelligence |
| BI | Business Intelligence |
| CIP | Compliance Improvement Plan |
| CRM | Compliance Risk Management |
| CRR | Compliance Risk Register |
| CSO | Civil Society Organization |
| DWH | Data Warehouse |
| EFI | Electronic Fiscal Invoicing |
| E&S | Environmental and Social |
| ESCP | Environmental and Social Commitment Plan |
| ESF | Environmental and Social Framework |
| ESS | Environmental and Social Standard |
| ESS10 | Stakeholder Engagement and Information Disclosure |
| EU | European Union |
| GM/GRM | Grievance Mechanism / Grievance Redress Mechanism |
| GRS | World Bank Grievance Redress Service |
| HNWI | High Net Worth Individual |
| ICT | Information and Communication Technology |
| IPF | Investment Project Financing |
| IRMS | Integrated Revenue Management System |
| LTO | Large Taxpayer Office |
| M&E | Monitoring and Evaluation |
| MoF | Ministry of Finance |
| MSME | Micro, Small, and Medium Enterprise |
| MTA | Montenegro Tax Administration |
| OHS | Occupational Health and Safety |
| PIU | Project Implementation Unit |
| POM | Project Operations Manual |
| RARP | Revenue Administration Reform Project |
| SEP | Stakeholder Engagement Plan |
| TSU | Technical Service Unit |
| VAT | Value-Added Tax |
| VDP | Voluntary Disclosure Program |
| VIES | VAT Information Exchange System |
| WB | World Bank |

# 1. Introduction and Project Description

## 1.1 Introduction

The Government of Montenegro, through the Ministry of Finance (MOF) and the Montenegro Tax Administration (MTA), is preparing the SMART Tax - Project for Innovation in the Tax Administration (P519148), with support in  financing from the World Bank. The Project will consolidate and deepen reforms initiated under the Revenue Administration Reform Project and support the transition toward a more digital, taxpayer-centered, risk-based, efficient, and resilient tax administration.

This Stakeholder Engagement Plan has been prepared in accordance with the World Bank Environmental and Social Framework, particularly Environmental and Social Standard 10 on Stakeholder Engagement and Information Disclosure. It provides a practical framework for timely, inclusive, transparent, and meaningful engagement throughout preparation and implementation.

The SEP is proportionate to the Project’s Moderate environmental and social risk classification. Its principal focus is management of stakeholder and political-economy risks associated with sensitive tax administration reforms, digital inclusion, privacy and confidentiality, automated and AI-supported tools, workforce adjustment, and access to effective feedback and grievance channels.

## 1.2 Project Overview

| Item | Description |
| --- | --- |
| Operation | SMART Tax - Project for Innovation in the Tax Administration (P519148) |
| Country | Montenegro |
| Borrower | Ministry of Finance |
| Implementing Agency | Montenegro Tax Administration |
| Indicative financing | EUR 20 million (US$23.16 million equivalent, including fees) |
| Expected approval | January 28, 2027 |
| Expected closing | May 10, 2033 |
| PDO | To improve efficiency of the MTA, increase tax revenue collection, and reduce the compliance burden on taxpayers. |

## 1.3 Project Components

| Component | Key activities relevant to engagement |
| --- | --- |
| 1. Digital Ready Infrastructure | Enterprise e-archiving; DWH and BI; IRMS upgrades and maintenance; servers, storage, networking, cybersecurity and backup solutions; equipment and limited upgrades in existing regional offices. |
| 2. Enhanced Compliance Risk Management Operations | CRM strategy and planning; compliance improvement plans; taxpayer profiling and Compliance Risk Register; risk analysis; audit and arrears management; VAT refunds; dispute resolution; LTO and HNWI functions; VIES and EFI upgrades. |
| 3. Enabling Environment and Taxpayer Facilitation | Legal and policy reviews; institutional restructuring; HR strategy and change management; staff capacity building; taxpayer service strategy; taxpayer portal improvements; pre-filled returns; education, awareness and tax clinics; digital and AI-enabled solutions including chatbots. |
| 4. Project Management | PIU operations, fiduciary coordination, monitoring and reporting, communications, stakeholder engagement, grievance management, and support from the Ministry of Finance TSU. |

## 1.4 Project Beneficiaries

The primary institutional beneficiary is the MTA. Direct and indirect beneficiaries include individual taxpayers, businesses and entrepreneurs, including MSMEs and women-owned firms; tax intermediaries; MTA employees; and citizens who benefit from stronger domestic revenue mobilization and more efficient public administration. Compliant businesses are expected to benefit from a more predictable tax environment and a more level playing field, while taxpayers should benefit from streamlined digital services and reduced administrative burden.

## 1.5 Purpose and Objectives of the SEP

Identify project-affected parties, other interested parties, and disadvantaged or vulnerable groups.

Assess stakeholder interests, concerns, influence, and possible barriers to participation.

Define methods and timing for disclosure, consultation, user feedback, and reporting back.

Support trust and public understanding of risk-based compliance, audits, data use, digital services, AI-supported tools, and available appeal or recourse routes.

Promote inclusion and maintain assisted and non-digital access for users facing digital barriers.

Establish a project-level grievance mechanism and clarify links with existing administrative, taxpayer appeal, data protection, and judicial remedies.

Assign responsibilities and indicators for implementation, monitoring, and updating of the SEP.

## 1.6 Environmental and Social Risk Context

The Project is nationwide and largely institutional and digital. Activities will be carried out mainly through national systems and within existing central and regional MTA offices. No land acquisition, resettlement, livelihood displacement, major construction, or labor influx is anticipated.

Environmental risks are Low and relate mainly to procurement, installation and decommissioning of ICT equipment, modest energy and materials use, packaging and electronic waste, data wiping and secure disposal, and localized OHS risks from limited office or server-room upgrades. These issues will be addressed through the ESCP, POM, procurement specifications, authorized waste channels, and applicable good international industry practice.

Social risks are Moderate. Stronger risk-based compliance, taxpayer profiling, audits, arrears management, VAT refunds, dispute resolution, broader data use, and AI-enabled tools may generate real or perceived concerns about fairness, confidentiality, transparency, proportionality, contestability, and appeal rights. Groups or intermediaries benefiting from informality, discretion, complexity, or weak enforcement may oppose or seek to influence reforms. Digital barriers may affect older persons, persons with disabilities, rural taxpayers, low-income users, and people with limited digital skills or connectivity. Automation and restructuring may also create concerns among MTA staff.

# 2. Regulatory and World Bank Requirements

## 2.1 National Framework

Stakeholder engagement will be implemented in accordance with applicable Montenegrin requirements governing access to information, public administration, administrative procedure and appeals, non-discrimination and accessibility, personal data protection and confidentiality, labor and occupational safety, tax administration, electronic services, archives and records management, and public consultation.

While the national legal framework includes provisions relevant to public consultation, access to information, participation, and grievance redress, national stakeholder engagement requirements are not as comprehensive or explicit as those set out in ESS10. Additionally, the legislative and policy framework presented below provides an overview of the broader national context for the identification and management of environmental and social risks and impacts relevant to the Project.

Table 1. Legal and Regulatory framework

| National environmental and Social Policies and Regulations |  |
| --- | --- |
| Strategic documents |  |
| Regional Development Strategy of Montenegro 2023-2027 | The project will significantly contribute to the goal of improving and developing water supply in urban and rural areas. |
| National strategy of sustainable development of Montenegro until 2030 | This strategy defines long-term development priorities based on sustainability principles, including rational use of natural resources, environmental protection, and balanced development. |
| Legislation |  |
| Law on protection of nature (Official Gazette of Montenegro No. 54/16, 18/19, 84/24) | This Law regulates biodiversity conservation, protection of natural habitats and sustainable use of natural resources. |
| Law on Environment (“Official Gazette of Montenegro”, No. 52/16, 73/19) | This Law establishes the principles of environmental protection and sustainable development, as well as instruments and measures for environmental protection and other issues of relevance for environmental governance. |
| The Law on Business Companies (“Official Gazette of Montenegro 90/2025, 44/2026) | This Law is relevant for registration of business entities, corporate stakeholder management, including enhanced minority shareholder protections, corporate governance codes for listed companies, and transparency requirements. |
| Law on Work (Official Gazette of Montenegro, No. 24/05, 61/05, 54/09, 32/13, 75/14, 13/17, 113/17, 95/18, 103/2026) | Relevant for project-related stakeholder engagement involving workers. This Law regulates employment relationships, rights and obligations of employers and employees. |
| Law on Health and Safety at Work (Official Gazette of Montenegro, No. 34/14, 44/18, 103/2026) | This Law establishes measures for occupational health and safety. |
| Law on Free Access to Information (“Official Gazette of Montenegro”, No. 044/12, 030/17, 160/2025) | This Law regulates the right of access to information and the procedure for exercising this right in relation to information held by public authorities, including rules relevant for information disclosure. |
| Law on Gender Equality (“Official Gazette of the Republic of Montenegro”, No. 46/07 and “Official Gazette of Montenegro”, No. 73/10, 40/11, 35/15, 132/2026) | This Law regulates the achievement of gender equality and the exercise of rights on the basis of gender equality, including measures aimed at eliminating discrimination based on sex and ensuring equal opportunities. |
| Law on Prohibition of Discrimination (“Official Gazette of Montenegro”, No. 46/10, 40/11, 18/14, 42/17, 103/2026) | This Law regulates prohibition and protection from discrimination and the promotion of equality, including the legal basis for prevention of discriminatory practices. |
| Law on Minority Rights and Freedoms (“Official Gazette of the Republic of Montenegro”, No. 031/06, 051/06, 038/07 and “Official Gazette of Montenegro”, No. 002/11, 008/11, 031/17) | This Law prescribes the position and rights of minority groups and provides the legal basis for the exercise and protection of minority rights and freedoms. |
| Law on the Protector of Human Rights and Freedoms of Montenegro (“Official Gazette of Montenegro”, No. 42/11, 32/14, 21/17) | This Law regulates the competence, powers, and functioning of the Protector of Human Rights and Freedoms in relation to the protection of human rights and freedoms guaranteed by the Constitution, laws, and ratified international human rights instruments. |

International requirements

Considering that the Project is implemented in line with the World Bank Environmental and Social Standards, it is essential that all applicable requirements related to stakeholder engagement are duly taken into account and consistently applied throughout project implementation.

This Stakeholder Engagement Plan (SEP) has been prepared in accordance with the World Bank Environmental and Social Standard ESS10: Stakeholder Engagement and Information Disclosure. In addition to ESS10, the SEP reflects the principles set out in the Guidelines on Incorporating Human Rights Standards and Principles, Including Gender, in Programme Proposals for Bilateral German Technical and Financial Cooperation and the Principles for Digital Development. With regard to the Principles for Digital Development, particular attention is given to the principle of Address Privacy and Security, as relevant for the implementation of this SEP.

The World Bank ESS10, together with the accompanying Guidance Note on Stakeholder Engagement and Information Disclosure, defines stakeholder engagement as a transparent, inclusive, and meaningful process of consultation and engagement that is to be carried out throughout the entire project life cycle and that promotes stakeholder feedback and participation. The stakeholder engagement process is developed in a systematic manner, enabling the Borrower to “build and maintain constructive relationships” with all project stakeholders. All stakeholder engagement–related processes and activities are designed to ensure efficient and inclusive engagement with all stakeholder groups, with particular attention paid to vulnerable and disadvantaged groups, in order to ensure their meaningful participation in the stakeholder engagement process.

Furthermore, the client is required to ensure full, informed, and continuous participation and information sharing with all relevant stakeholders throughout all project phases. This is achieved through timely disclosure of information, stakeholder consultations, and the establishment and implementation of an effective grievance mechanism, all of which are based on principles of informed consultation and participation. Accordingly, this SEP is intended to ensure comprehensive participation and involvement of all relevant project stakeholders, with the objective of enabling an early, systematic, and effective approach to the identification and mitigation of potential social impacts.

For the purpose of ensuring effective implementation of the above-mentioned principles of good international practice, this SEP is structured around and includes the following key components: stakeholder engagement approach; stakeholder identification and analysis; stakeholder engagement programme; and the grievance mechanism. Moreover, Montenegro has ratified a number of international treaties and conventions, alongside an ongoing process of harmonization of national legislation with the EU acquis within the domestic legal and policy framework. Further details regarding the relevant conventions, along with the abovementioned WB standards, are presented below.

The Aarhus Convention (Convention on Access to Information, Public Participation in Decision-Making and Access to Justice in Environmental Matters) has been an integral part of the national legal system since 2009. Access to justice in environmental matters is regulated through a number of legislative acts that fully transpose the relevant EU provisions governing public access to environmental information and public participation in environmental decision-making, while remaining fully aligned with the Aarhus Convention. The primary objective of this Convention is to “guarantee the rights of access to information, public participation in decision-making and access to justice in environmental matters”. In this regard, it establishes provisions that ensure “accountability and transparency in decision-making and strengthen public support for environmental decisions”. Aarhus convention “recognises that the public must be informed about participation procedures in environmental decision-making, have free access to such procedures and be aware of how to use them”; and it “acknowledges the importance of the roles that individual citizens, non-governmental organizations and the private sector can play in environmental protection”.

Montenegro has ratified the Espoo Convention on Environmental Impact Assessment, its two amendments, and the SEA Protocol to the Espoo Convention (Protocol on Strategic Environmental Assessment to the Convention on Environmental Impact Assessment) (“Official Gazette of Montenegro”, No. 02/09).

The Convention for the Protection of Human Rights and Fundamental Freedoms was ratified by Montenegro in 2003, with the main objective of ensuring the application of objective standards and enabling individuals to seek protection against the misuse of authority.

The European Social Charter guarantees the realization of fundamental social and economic rights without discrimination. Rights ensured under the Charter include the right to work, the right to social and medical assistance, and the right to social, legal and economic protection of the family, with particular importance attached to the protection and assistance of migrant workers and their families.

## 2.2 World Bank ESS10

ESS10 requires stakeholder engagement throughout the project life cycle.  ESS10 requires that stakeholder engagement be proportionate to the nature and scale of the project and its potential risks and impacts. It includes the following core elements:

identification and analysis of project stakeholders;

planning how engagement will take place;

disclosure of relevant project information in a timely, understandable, accessible, and appropriate manner;

meaningful consultation with stakeholders;

addressing and responding to grievances; and

reporting back to stakeholders.

ESS10 also emphasizes the need to identify disadvantaged or vulnerable individuals or groups and to apply differentiated measures to support their participation and access to information.

## 2.3 Application of ESS10 to SMART Tax

Transparent explanation of reform objectives, sequence, expected benefits, and limits.

Engagement before material changes to taxpayer-facing processes, portals, risk selection, audits, refunds, arrears management, or automated tools.

Clear distinction between project feedback or grievances and statutory tax objections, appeals, data protection complaints, or judicial remedies.

Accessible information and assisted channels for digitally excluded taxpayers (MTA Call Center, 19707).

Structured engagement with private sector associations, accountants, tax advisors, civil society, and representative organizations.

Confidential handling and secure referral of complaints involving taxpayer information, personal data, cybersecurity, fraud allegations, or retaliation concerns.

Regular reporting on issues raised and actions taken, without disclosure of taxpayer or personal information.

## 2.4 Higher Standard

Where national requirements and ESS10 differ, the Project will apply the requirement that provides a higher level of transparency, accessibility, inclusion, consultation, and protection, while respecting tax secrecy, personal data protection, and other lawful confidentiality obligations.

# 3. Stakeholder Engagement During Preparation

## 3.1 Engagement Conducted to Date

Project preparation has included technical dialogue among the Ministry of Finance, the MTA, the World Bank, and relevant partners on the Project’s scope, components, implementation arrangements, sequencing, digital infrastructure, compliance risk management, taxpayer services, EU alignment, and environmental and social risks. The draft SEP should be completed after the Borrower records all engagement undertaken to date in the format provided in Annex 1.

## 3.2 Issues to Validate Through Consultation

Clarity and usability of the taxpayer portal, e-payment, pre-filled returns, EFI, VIES, and other taxpayer-facing services.

Fairness, transparency, quality assurance, and recourse in taxpayer profiling, risk scoring, audit selection, arrears management, and automated or AI-supported decisions.

Privacy, tax confidentiality, cybersecurity, lawful data exchange, data quality, correction rights, and human review.

Effects of stronger enforcement on MSMEs, seasonal businesses, rural businesses, informal operators transitioning to formality, and tax intermediaries.

Accessibility and assisted service needs of older persons, persons with disabilities, low-literacy users, and taxpayers without reliable internet or devices.

Workforce concerns related to automation, restructuring, new skills, changed responsibilities, and workplace grievance arrangements.

Communication and consultation needs for installation works and replacement or disposal of legacy ICT equipment.

## 3.3 Planned Disclosure and Consultation Before Appraisal

| Action | Audience | Method | Timing | Responsibility |
| --- | --- | --- | --- | --- |
| Disclose draft SEP and ESCP | All stakeholders | MTA/MoF websites; notice through regional offices and taxpayer channels, newspaper with a national coverage | (TBC, October 2026) Before appraisal, with a stated comment period | MTA |
| Public consultation on draft instruments | Taxpayers, businesses, associations, CSOs, professional bodies, MTA staff representatives | MTA will establish a dedicated email address for the project (smarttax@tax.gov.me to solicit inputs, including recommendations for improvements, from interested parties) Hybrid meeting with accessible participation and written comments | (TBC, October 2026) Before appraisal | MTA/ in coordination with the MoF |
| Targeted inclusion consultation | Organizations representing persons with disabilities, older persons, rural users, women entrepreneurs, low-digital-literacy users | Focus groups or interviews; accessible materials | (TBC, October 2026) Before appraisal or early implementation | MTA Focal Point |
| Private-sector consultation | Chambers, employer bodies, MSME groups, accountants, tax advisors, sector associations | Roundtable and written feedback | (TBC, October 2026) Before appraisal and semi-annually thereafter | MTA taxpayer services |
| Publish project information consultation report and revised SEP | All stakeholders | Web disclosure and summary notice | After consultation | MTA |

# 4. Stakeholder Identification and Analysis

## 4.1 Methodology

Stakeholders are grouped as project-affected parties, other interested parties, and disadvantaged or vulnerable individuals or groups. The mapping considers expected benefit or impact, level of interest, ability to influence implementation, potential barriers to engagement, confidentiality needs, and the most appropriate method of engagement. The register will be reviewed at least annually and whenever project scope or stakeholder dynamics materially change.

## 4.2 Project-Affected Parties

Project-Affected Parties

- Individual taxpayers and self-employed persons using MTA services.

- Registered businesses, including micro, small, medium, and large taxpayers, exporters, employers, home-based businesses, seasonal businesses in tourism, hospitality, trade, and agriculture, and craftspeople.

- Prospective taxpayers and informal operators transitioning to formality, including seasonal workers, farmers, and other small or informal economic operators whose activities may not fit standard digital tax processes.

- Women entrepreneurs and women-owned or women-led firms.

- Tax intermediaries, accountants, auditors, tax advisers, legal professionals, and software or e-invoicing providers directly affected by changes to tax systems and procedures.

- Users of taxpayer portals, e-payment, e-filing, EFI, VIES, pre-filled returns, chatbots, and assisted service channels.

- MTA staff potentially affected by restructuring, automation, AI deployment, changing job requirements, or redeployment, including staff with lower digital skills and staff in regional offices.

- Contracted ICT and equipment-installation workers engaged under the project.

- Staff and service users in central and regional MTA offices where equipment is installed or limited upgrades occur.

## 4.3 Other Interested Parties

- Ministry of Finance and relevant government bodies responsible for public finance, digital government, labor, social inclusion, statistics, data protection, cybersecurity, administrative oversight, archives, and waste management.

- Local governments and public institutions supporting outreach or taxpayer services, including postal services, community centers, social-work centers, and employment services.

- Chamber of Economy, employer and business associations, professional associations, and sector organizations in tourism, hospitality, trade, agriculture, crafts, and other higher-risk or seasonal sectors.

- Trade unions, MTA employee representatives, and associations representing seasonal workers, farmers, craftspeople, home-based businesses, and informal economic operators.

- Civil society organizations working on consumer protection, taxpayer rights, digital rights, disability inclusion, gender equality, rural development, poverty reduction, legal aid, accountable government, and business formalization.

- Representative organizations of Roma and Egyptian communities, migrants, refugees, foreign workers, older persons, persons with disabilities, and low-income groups.

- Organizations representing consumers and taxpayers, including taxpayer-rights and legal-aid organizations.

- Financial institutions and payment-service providers, including banks, fintech companies, e-payment providers, and providers of digital identification or trust services.

- Telecommunications and internet-service providers, particularly in relation to connectivity and access barriers.

- Technology firms, cybersecurity firms, accounting-software and e-invoicing providers, digital-platform operators, suppliers, universities, research institutions, and training providers.

- The Ombudsperson, equality and anti-discrimination bodies, data-protection and cybersecurity authorities, and other institutions responsible for accessibility and rights-based complaints.

- Judicial and administrative appeal institutions, including bodies handling tax disputes and administrative review.

- Anti-corruption, audit, and public-accountability institutions.

- Media and the general public.

- The European Union, IMF, OECD, and other development partners supporting relevant reforms

## 4.4 Disadvantaged or Vulnerable Groups

The following groups may require differentiated engagement because they can face barriers to digital services, information, participation, or redress:

- Older persons and pensioners.

- Persons with disabilities, including persons with visual, hearing, mobility, cognitive, or other accessibility needs.

- People with limited digital literacy, limited literacy, or limited understanding of tax procedures.

- Taxpayers in rural, remote, or northern areas with weaker connectivity or limited access to MTA offices.

- People without reliable internet access, suitable devices, digital identification, or access to banking and e-payment tools.

- Low-income taxpayers, micro-enterprises, sole traders, and other persons with limited administrative or financial capacity.

- Women taxpayers and entrepreneurs, women-owned or women-led firms, single parents, and unpaid caregivers where time, digital skills, or access to professional support create barriers.

- Unemployed persons, social-assistance beneficiaries, and economically inactive people, particularly in poorer northern municipalities, who may have limited familiarity with tax procedures but may be affected by formalization or income-reporting requirements.

- Roma and Egyptian communities and other minority communities requiring language-appropriate or culturally appropriate outreach.

- Migrants, refugees, asylum seekers, foreign workers, and non-citizen taxpayers who may encounter language, documentation, residency, or procedural barriers.

- Informal operators and people affected by enforcement or formalization who may fear penalties, disclosure, or loss of income.

- Users dependent on accountants or other intermediaries and those requiring in-person or telephone assistance.

- Persons with low trust in public institutions or previous negative experiences with tax authorities who may be reluctant to participate or use grievance channels.

- MTA staff with lower digital skills or limited access to training who may be disproportionately affected by workplace changes.

- Whistleblowers, complainants, and other persons requiring confidentiality and protection from retaliation

## 4.5 Stakeholder Interest and Influence Matrix

| Stakeholder group | Interest | Influence | Main interests or concerns | Engagement approach |
| --- | --- | --- | --- | --- |
| Individual taxpayers, self-employed persons, and users of digital or assisted services | High | Medium | Usability, privacy, fair treatment, service continuity, assistance, correction, and recourse | Plain-language information, user testing, surveys, tax clinics, assisted channels, and GM |
| MSMEs, sole traders, home-based, seasonal, rural, tourism, agricultural, and craft businesses | High | Medium | Compliance burden, irregular income, transition costs, filing requirements, predictability, and support | Sector roundtables, regional outreach, pilots, clinics, and targeted guidance |
| Large taxpayers, exporters, employers, and HNWIs | High | High | , Audits, data use, VAT refunds, legal certainty, confidentiality, and dispute resolution | Structured technical consultation, advance notice, written guidance, and safeguards |
| Prospective taxpayers, informal operators, and persons transitioning to formality | High | Low–Medium | Registration costs, documentation, fear of enforcement or disclosure, income impacts, and support | Trusted intermediaries, confidential feedback, simple guidance, local outreach, and clinics |
| Women taxpayers, women entrepreneurs, women-owned firms, single parents, and unpaid caregivers | High | Low–Medium | Equal access, time constraints, digital skills, administrative burden, and professional support | Targeted sessions, women’s business networks, flexible formats, and gender-disaggregated feedback |
| Tax intermediaries, accountants, auditors, tax advisers, legal professionals, and directly affected software/e-invoicing providers | High | Medium–High | System interoperability, filing rules, implementation timing, client support, and professional liability | Technical working groups, advance notices, testing, webinars, and helpdesk support |
| MTA staff, managers, regional offices, unions, and employee representatives | High | High | Restructuring, automation, AI deployment, redeployment, skills, workload, accountability, and workplace grievances | Early internal consultation, staff briefings, change-management workshops, training, and workers’ GM |
| PIU/TSU staff, consultants, ICT and equipment-installation workers, and affected office users | High | Medium | Roles, working conditions, OHS, installation schedules, service continuity, confidentiality, and grievance access | Induction, workplace notices, briefings, contractor meetings, and workers’ GM |
| Older persons, persons with disabilities, people with limited literacy or digital skills, and users requiring assistance | High | Low | Accessible information, reasonable accommodation, assisted and non-digital channels, and sufficient support | Accessible focus groups, representative organizations, in-person and telephone support, and usability testing |
| Rural, remote, northern, low-income, unemployed, and socially assisted persons; people lacking internet, devices, digital ID, or banking access | High | Low | Connectivity, affordability, physical access, documentation, financial inclusion, and understanding of procedures | Regional outreach, local service institutions, printed materials, assisted channels, and flexible consultation |
| Roma and Egyptian communities, minority communities, migrants, refugees, asylum seekers, foreign workers, and non-citizen taxpayers | High | Low | Language, documentation, residency, trust, discrimination, culturally appropriate outreach, and procedural barriers | Representative organizations, language-appropriate materials, facilitated sessions, and confidential channels |
| Persons affected by, risk scoring, audits, collection, refunds, penalties, rulings, dispute resolution, VDP, LTO, or HNWI arrangements | High | Medium | Fairness, proportionality, transparency, confidentiality, human review, correction, and statutory appeal rights | Plain-language explanations, targeted consultation, decision notices, referral to statutory remedies, and confidential GM intake |
| Persons with low institutional trust, whistleblowers, complainants, and persons fearing retaliation | High | Low | Confidentiality, anonymity, non-retaliation, impartial handling, and secure referral | Protected channels, anonymous options, trusted intermediaries, secure case handling, and reporting back |
| Ministry of Finance, MTA, PIU, TSU, and relevant government bodies | High | High | Governance, coordination, legal compliance, implementation performance, fiduciary matters, and E&S commitments | Continuous coordination, technical working groups, formal decisions, and periodic reporting |
| Local governments, postal services, community centers, social-work centers, and employment services | Medium | Medium | Local access, outreach, referrals, service coordination, and reaching underserved groups | Coordination meetings, referral arrangements, outreach partnerships, and local notices |
| Chambers, employer and business associations, professional bodies, sector organizations, and representative trade associations | High | High | Business climate, implementation practicality, sector impacts, member preparedness, and compliance costs | Semi-annual roundtables, technical consultations, written feedback, and member outreach |
| Civil society, taxpayer and consumer organizations, legal-aid groups, and representatives of vulnerable groups | High | Medium | Inclusion, accessibility, rights, digital exclusion, transparency, accountability, and business formalization | Targeted consultation, outreach partnerships, monitoring feedback, and response matrices |
| Banks, fintech and payment providers, digital-ID and trust-service providers, telecommunications and internet providers | High | Medium–High | Interoperability, payment access, digital identification, security, connectivity, service continuity, and user exclusion | Technical working groups, protocols, testing, implementation coordination, and incident escalation |
| Technology and cybersecurity firms, digital platforms, suppliers, universities, research institutions, and training providers | Medium–High | Medium | Technical standards, procurement, data security, innovation, skills, system quality, and interoperability | Technical consultations, procurement briefings, testing, research collaboration, and training feedback |
| Ombudsperson, equality and anti-discrimination bodies, data-protection and cybersecurity authorities, appeal bodies, judiciary, audit, anti-corruption, and accountability institutions | High | High | Lawful data use, rights, accessibility, discrimination, secure referrals, auditability, appeals, and accountability | Formal consultation, referral protocols, technical review, compliance reporting, and escalation channels |
| Media and the general public | Medium | Medium | Transparency, trust, public value, accurate information, reform impacts, and accountability | Website updates, public information, media briefings, FAQs, and consultation summaries |
| European Union, IMF, OECD, World Bank, and other development partners | Medium–High | High | Reform coherence, EU alignment, standards, complementarity, financing, and implementation performance | Periodic coordination, implementation reporting, technical dialogue, and supervision |

# 5. Stakeholder Engagement Program

## 5.1 Principles

Openness and transparency: engagement will be free of manipulation, interference, coercion, discrimination, and intimidation.

Early and continuous engagement: information will be provided before decisions are finalized where stakeholder input can influence design.

Inclusiveness and accessibility: differentiated measures will be used to overcome digital, geographic, language, disability, literacy, gender, income, or time barriers.

Proportionality and risk focus: more intensive engagement will be used for sensitive enforcement, , data-sharing, AI, workforce, or service-access changes.

Confidentiality taxpayer personal, commercial, and grievance information will be protected and collected only as necessary.

Responsiveness and feedback loops: stakeholders will be informed how material comments were addressed.

No retaliation: stakeholders may raise concerns in good faith without disadvantage.

Coordination with formal legal and administrative processes: project grievance handling will not replace tax, administrative, data-protection, labor, or judicial processes.

## 5.2 Information Disclosure

Information will be disclosed in Montenegrin and, where useful for partners or specific audiences, in English. Materials will use plain language and avoid unnecessary technical terminology. Relevant information will be available through the MTA websites, taxpayer portal, regional offices, call center, email, public notices, media, social media, webinars, consultation events, professional associations, and direct outreach.

Information will be disclosed proactively and in a timely manner, sufficiently in advance of consultations or decisions so that stakeholders have adequate time to review materials and provide meaningful input before outcomes are determined

| Information | Target groups | Channels | Timing |
| --- | --- | --- | --- |
| Project objectives, components, expected benefits, schedule and implementation arrangements | All stakeholders | Websites, fact sheets, public notices, presentations | At disclosure and updated when material changes occur |
| SEP, ESCP, consultation notices and summaries | All stakeholders | Web disclosure, regional offices, email to key organizations | Before appraisal and after updates |
| Changes to taxpayer portals, filing, payment, EFI, VIES and pre-filled returns | Affected taxpayers and intermediaries | Portal alerts, guides, webinars, associations, call center, clinics | Sufficiently before rollout and during transition |
| Profiling, risk management and automated/AI-supported processes | Affected taxpayers, businesses, advisors, oversight bodies | Plain-language explanations, FAQs, consultations, decision notices where applicable | During design and before deployment |
| Environmental and social risks and mitigation measures | All stakeholders | Web disclosure, regional offices, email to key organizations | Before the strat of activities |
| Periodic disclosure of the project progress and results | All stakeholders | Web disclosure, regional offices, email to key organizations | From the start throughout project implementation |
| Privacy, confidentiality, cybersecurity, data exchange, correction and recourse | All affected users | Privacy notices, portal, consultations, helpdesk/GRM | Before data processing or service launch; continuous |
| Audit, arrears, VAT refunds, dispute resolution, LTO/HNWI and VDP changes | Affected segments and intermediaries | Technical sessions, written guidance, targeted communication | Before operational changes |
| Digital inclusion and assisted service arrangements | Vulnerable groups and representatives | Regional offices, call center, printed and accessible materials, CSOs | Before and during rollout |
| ICT installation and limited office upgrades | Affected staff and contractors | Workplace notices, briefings, contractor induction | Before works and as needed |
| GRM channels and performance | All stakeholders | Websites, offices, materials, reports | Continuous; reported semi-annually |

Records of all information disclosed — including the content, target audience, channel used, and date of disclosure — will be maintained by the MTA throughout project implementation and made available to the World Bank and other stakeholders upon request.

## 5.3 Consultation and Feedback Methods

Consultation will be initiated early in project preparation and will continue throughout implementation, ensuring stakeholder input can meaningfully influence design, rollout, and operational decisions before they are finalized.

All consultation materials will be provided in Montenegrin in plain language and in accessible formats; alternative formats or in-person support will be arranged for groups facing literacy, disability, digital, or geographic barriers.

Following each significant consultation, the MTA will prepare a summary of issues raised and document how material comments were considered and addressed. These summaries will be disclosed to participants and made publicly available, closing the feedback loop with stakeholders.

## 5.4 Measures for Vulnerable Groups

Maintain in-person, telephone, or assisted options where services become more digital.

Use accessible web content, screen-reader compatible documents, large-print and easy-read formats where needed.

Provide captioning, sign-language interpretation, accessible venues, or individual assistance when justified by participant needs.

Use plain language, practical examples, step-by-step guidance, and sufficient response time.

Schedule engagement at accessible times and avoid reliance on a single online platform.

Use regional offices, local institutions, business associations, accountants, and CSOs as outreach partners without transferring responsibility for legal advice or grievance decisions.

Monitor participation and service use by stakeholder segment and gender where feasible and consistent with privacy law.

Provide confidential channels for people concerned about enforcement, informality, data use, or retaliation.

Provide interpretation or translated materials for linguistic minority communities where their presence in the affected area warrants it.

Where cost of participation presents a barrier — including travel, time away from work, or childcare — consider practical measures to reduce or offset these obstacles for affected individuals or groups.

Where individuals cannot participate directly due to mobility, remoteness, or other constraints, facilitate engagement through trusted representatives, community leaders, or civil society proxies, while maintaining accountability for outcomes.

- Periodically review whether inclusion measures are reaching intended groups and adjust methods, channels, or timing where participation gaps are identified.

## 5.5 Integrity of Engagement Process

Engagement on enforcement and compliance reforms will be factual, rules-based, and even-handed. The MTA will explain reform objectives, applicable safeguards, decision-making responsibilities, quality controls, available human review, and statutory recourse. Consultation processes will not provide any party with preferential access to shape individual enforcement cases, risk-scoring criteria, or confidential taxpayer information. The MTA will maintain records of engagement and escalate through appropriate governance channels any conduct that compromises the integrity of the process. Stakeholders may raise concerns about enforcement or compliance changes through the project grievance mechanism without disadvantage.

.

## 5.6 Data, AI, and Automated Decision-Making

Inform users when automated or AI-supported tools materially influence a taxpayer-facing interaction or administrative process, subject to applicable law and legitimate confidentiality needs.

Explain in accessible terms the purpose of the tool, categories of data used, limitations, role of human review, and available correction, objection, appeal, or grievance channels.

Consult relevant legal, data protection, cybersecurity, technical, taxpayer-service, and stakeholder representatives during design and testing.

Test for data quality, accessibility, differential impacts, and errors before broad deployment and periodically thereafter.

Route reported errors, bias, unfair outcomes, privacy concerns, or unexplained decisions to competent technical and legal teams and track corrective action.

Report periodically and in accessible terms on the performance of automated tools, the volume and nature of complaints received, and corrective actions taken.

Do not use the project GRM as a substitute for statutory appeal of a tax assessment or other legally binding decision.

## 5.7 Engagement Plan by Component

| Stage/component | Topic | Stakeholders | Method | Timing | Lead |
| --- | --- | --- | --- | --- | --- |
| Preparation/appraisal | Project scope, E&S risks, SEP and GRM | MoF, MTA, taxpayers, businesses, CSOs, professional bodies | Disclosure, public and targeted consultations | Before appraisal | MTA |
| C1: e-archiving, DWH/BI, IRMS | Data quality, migration, records, access, privacy, usability | MTA units, staff, records/archive bodies, users | Technical workshops, staff consultation, testing | Design and implementation | PIU/technical teams |
| C1: hardware and regional offices | Installation schedule, OHS, service continuity, e-waste | MTA staff, contractors, office users, relevant authorities | Notices, briefings, contractor induction | Before and during activities | PIU/environmental focal point |
| C2: CRM and risk analysis | Profiling, risk criteria governance, fairness, data sharing, recourse | Taxpayer segments, associations, advisors, oversight bodies | Technical consultation, plain-language information | Before pilots and rollout | MTA/PIU |
| C2: audit, collection, refunds, ADRP | Procedural clarity, burden, quality assurance, timelines, appeals | Businesses, individuals, accountants, legal professionals | Roundtables, guidance, webinars, surveys | Design and periodic review | MTA operational units/PIU |
| C2: LTO/HNWI/VDP | Relationship management, confidentiality, transfer pricing, disclosure | Large taxpayers, relevant advisors and associations | Targeted technical sessions | Before implementation and as needed | MTA/PIU |
| C2: VIES and EFI | EU alignment, onboarding, technical changes, fraud monitoring | Businesses, exporters, accountants, software providers | Advance notices, testing, webinars, helpdesk | Before and during rollout | MTA/PIU |
| C3: legal, institutional and HR | Legal changes, restructuring, workforce implications, skills | MTA staff, unions/representatives where applicable, government bodies | Internal consultation, workshops, training | Throughout reform process | MTA HR/PIU |
| C3: taxpayer services | Portal, pre-filled returns, education, accessibility, compliance burden | Individuals, MSMEs, women-owned firms, rural users, intermediaries | User research, clinics, pilots, satisfaction surveys | Semi-annually and at rollout | MTA taxpayer services/PIU |
| C3: AI/digital solutions | Purpose, data, accuracy, human review, accessibility, recourse | Users, staff, regulators, CSOs, experts | Design workshops, testing, explanations, feedback | Before deployment and periodic review | MTA/PIU |
| C4: project management | Progress, engagement results, GRM performance | All stakeholders | Website updates, reports, consultations | Semi-annual/annual | PIU |
| All components | GRM channels, procedures, and access | All stakeholders, with targeted outreach to vulnerable groups | Disclosure, notices, portal, regional offices, CSOs | Before project effectiveness and continuously | PIU/MTA |
| All components | Engagement effectiveness monitoring and plan updates | PIU, MTA, Bank | Participation tracking, segment analysis, adaptive review | Semi-annually | PIU |
| All components | World Bank supervision and beneficiary feedback | Affected parties, PIU, MTA | Mission consultations, beneficiary interviews | At each supervision mission | World Bank/PIU |
| Project closing | Completion results, lessons learned, transition of engagement responsibilities | All stakeholders | Disclosure, final consultation, completion report |  |  |

# 6. Resources and Responsibilities

## 6.1 Institutional Arrangements

The MTA will have overall responsibility for implementation of the SEP. A PIU will manage day-to-day engagement, disclosure, grievance handling, documentation, monitoring, and reporting. The Ministry of Finance and its TSU will support coordination and fiduciary functions in line with project arrangements. Before effectiveness, the Borrower will establish the PIU with clear environmental and social responsibilities and recruit a qualified social specialist experienced in stakeholder mapping, inclusive consultation, grievance management, and social risks associated with sensitive institutional reforms.

## 6.2 Roles and Responsibilities

| Entity | Responsibilities |
| --- | --- |
| MTA management | Overall accountability; approves engagement priorities and responses; ensures cooperation of departments and regional offices. |
| MTA Focal Point | Coordinates and documents engagement; maintains stakeholder register and SEP; operates project GRM; consolidates reporting. |
| PIU social specialist | Leads stakeholder mapping, inclusive consultation, vulnerable-group measures, social-risk monitoring, grievance quality assurance, and SEP updates. |
| GRM focal point | Registers, acknowledges, screens, assigns, tracks, escalates, closes, and reports grievances while protecting confidentiality. |
| MTA technical and operational units | Provide accurate technical information; participate in consultations; respond to issues; implement corrective actions. |
| MTA taxpayer services and communications | Prepare accessible materials; conduct outreach, tax clinics, call-center and portal communication; report back to stakeholders. |
| MTA HR/change-management function | Consult staff; communicate restructuring and training; maintain workers’ grievance arrangements. |
| MoF/TSU | Support Borrower oversight, procurement and fiduciary coordination, and engagement related to their responsibilities. |
| Regional MTA offices | Display information; provide assisted channels; support local consultation and grievance intake. |
| Contractors and consultants | Comply with stakeholder, labor, OHS, confidentiality, data protection, and grievance requirements in contracts. |
| World Bank | Review SEP implementation and provide implementation support through supervision. |

# 7. Project Grievance Mechanism

## 7.1 Objective and Scope

The Project will establish and maintain an accessible and free grievance mechanism (GM) before project activities begin to receive and facilitate resolution of project-related concerns, complaints, questions, and suggestions. The GM will cover stakeholder engagement, accessibility, taxpayer-facing digital services, project communication, data and privacy concerns, automated or AI-supported tools, ICT installation impacts, contractor conduct, and other project-related issues. Existing MTA grievance channels will be assessed and adapted where appropriate, with additional channels established as needed. Information on access, available channels, response times, and the complaints process will be communicated through project stakeholder engagement activities.

The GM will not replace statutory objections or appeals, or formal data-protection, labor, judicial, anti-corruption, or other remedies. Submissions outside the GM’s mandate will be promptly referred to the appropriate channel, with the complainant informed that referral does not affect applicable statutory deadlines. Referrals and complaints will be recorded and tracked, including their status, responses, resolution, and any escalation or review. The GM will also monitor complainant satisfaction where feasible. Records will be securely maintained with appropriate controls on access, confidentiality, retention, and deletion, in accordance with applicable legal and data-protection requirements. Aggregated and anonymized grievance information may be included in project monitoring and reporting.

## Grievance Redress Mechanism

  - Objectives and Scope

The project will establish and maintain a Grievance Redress Mechanism (GRM) to receive and facilitate resolution of concerns, complaints, questions, and suggestions related to SERVIS. For this purpose, the MTA will establish  dedicated project email address smarttax@tax.gov.me. The GRM will be proportionate to the project's Low E&S risk rating, but operationally capable of addressing concerns related to digital services,  data protection, accessibility, cybersecurity, AI-enabled services, and stakeholder engagement.

The GRM will aim to:

- provide accessible channels for stakeholders to submit grievances or feedback;

- ensure timely acknowledgement, assessment, and response;

- enable users to raise issues related to access, usability, service quality, privacy, or perceived adverse outcomes;

- identify recurring issues and support improvements in project-supported services; and

- document and report on grievance handling.

The GRM will not replace judicial or administrative remedies available under Montenegrin law, nor will it prevent stakeholders from using other complaint or appeal mechanisms.

  - Grievance Channels

| Channel | Proposed arrangement |
| --- | --- |
| Email | smarttax@tax.gov.me |
| Online form | https://www.gov.me/poreskauprava |
| Telephone / call center | 19707 |
| Written submission | Bulevar Sarla De Gola 2, 81000 Podgorica |
| In person | MTA central and regional offices or other designated service points |
| Anonymous submission | Permitted through online, written, or telephone channels where feasible |
| Referral through consultation | Staff receiving a grievance during engagement must transmit it to the GM focal point within one working day |
| Other official channels established by the MTA. | MTA Instagram, Facebook, LinkedIn, YouTube |

Information on GRM channels will be disclosed through project websites, communication materials, consultation events, and other public information channels

  - Processing Steps and Timelines

| Step | Action | Target timeline | Responsibility |
| --- | --- | --- | --- |
| 1. Receipt | Receive complaint, question, suggestion, or feedback through any disclosed channel. | Day 0 | Any designated intake point |
| 2. Registration | Enter minimum necessary information in secure grievance log; assign reference number and category. | Within 2 working days | GM focal point |
| 3. Acknowledgement | Confirm receipt and explain next steps, unless anonymous or contact details unavailable. | Within 5 working days | GM focal point |
| 4. Screening and referral | Check eligibility, urgency, confidentiality, safeguarding needs, and whether a statutory procedure applies. | Within 5 working days | GM focal point / social specialist |
| 5. Assessment | Obtain facts and assign to competent technical, legal, social, HR, procurement, or E&S unit. | Within 10 working days | PIU and responsible unit |
| 6. Response | Provide reasoned response and corrective action where applicable. | Within 30 calendar days where feasible | PIU / responsible unit |
| 7. Escalation/review | Offer senior review if complainant is dissatisfied or issue is significant. | Within additional 30 calendar days where feasible | MTA management / PIU |
| 8. Closure | Record outcome, communicate closure, and document acceptance or outstanding disagreement. | Upon resolution | GM focal point |
| 9. Reporting | Analyze anonymized trends, timeliness, recurring issues, and corrective actions. | Semi-annually | PIU / M&E |

Some grievances, especially those related to data protection, cybersecurity, or technical service failures, may require coordination with specialized units or competent authorities and may take longer to resolve. In such cases, the complainant will be informed of the expected timeline and any interim steps, where contact details are available.

  - Handling of Digital Service, Accessibility, Data Protection, Cybersecurity, and AI-Related Complaints

Given the digital nature of SMART Tax project, the GRM will include arrangements to record and route specific types of complaints, including:

- inability to access or use project-supported digital services;

- difficulties with registration, onboarding, or use;

- accessibility barriers for persons with disabilities or users with low digital literacy;

- lack of alternative or assisted access channels;

- concerns about personal data, consent, privacy, or perceived misuse of information;

- suspected cybersecurity incidents related to project-supported services;

- concerns regarding AI-enabled outputs, automated decisions, errors, or lack of clarity on recourse; and

- communication or stakeholder engagement concerns.

Data protection and cybersecurity complaints will be handled with appropriate confidentiality and, where relevant, referred to competent authorities or responsible institutional units in line with Montenegrin law and applicable project procedures. AI-related complaints will be routed to the relevant service owner or technical team for review, explanation, and corrective action where needed.

  - Anonymous Complaints and Confidentiality

The GRM will allow anonymous complaints where feasible. Complaints will be handled confidentially and objectively. Personal data collected through the GRM will be used only for grievance handling and reporting purposes, in line with applicable data protection requirements.

No stakeholder shall be subject to retaliation, discrimination, or disadvantage for submitting a grievance, question, or feedback.

  - Monitoring and Reporting

The PIU will maintain a grievance log documenting grievances received, categories of issues, status, actions taken, and resolution timelines. Aggregated GRM data will be included in project monitoring reports and used to identify recurring issues and improve project implementation.

Public reporting will provide summary information only and will not disclose personal or confidential information.

## 7.4 Routing of Specialized Complaints

| Category | Routing and safeguards |
| --- | --- |
| Tax assessment, audit, refund, penalty, ruling or other appealable decision | Advise or refer to the applicable statutory objection or appeal channel; do not decide merits through project GM. |
| Personal data or tax confidentiality | Restrict access; refer to responsible data protection/legal unit and competent authority where required. |
| Cybersecurity incident | Use secure intake; avoid requesting sensitive technical details through open email; escalate to competent security team. |
| AI or automated output | Refer to service owner, legal and technical teams for explanation, human review, correction, and system-level analysis where appropriate. |
| Accessibility or exclusion | Refer to taxpayer services and social specialist; provide assisted channel and reasonable accommodation. |
| Worker complaint | Use the workers’ GM established under the ESCP/POM, with confidentiality and no retaliation. |
| Fraud, corruption, coercion or retaliation allegation | Use protected escalation and referral channels; preserve confidentiality and evidence. |
| OHS, e-waste or contractor issue | Refer to environmental/OHS focal point and contract manager; take immediate action if urgent risk exists. |

## 7.5 Confidentiality, Anonymity and Non-Retaliation

Anonymous grievances will be accepted where feasible. Personal data will be collected only to the extent necessary for handling the case and will not be included in public reporting. Access to sensitive files will be limited to authorized staff. Complainants and participants will be protected from retaliation, discrimination, or disadvantage for raising concerns in good faith. Serious or sensitive cases will be escalated using secure procedures.

## 7.6 World Bank Grievance Channels

Communities and individuals who believe that they are adversely affected by a World Bank (WB) supported project may submit complaints to existing project-level grievance redress mechanisms or the WB’s Grievance Redress Service (GRS). The GRS ensures that complaints received are promptly reviewed in order to address project-related concerns. Project affected communities and individuals may submit their complaint to the WB’s independent Inspection Panel which determines whether harm occurred, or could occur, as a result of WB non-compliance with its policies and procedures. Complaints may be submitted at any time after concerns have been brought directly to the World Bank’s attention, and Bank Management has been given an opportunity to respond. For information on how to submit complaints to the World Bank’s corporate Grievance Redress Service (GRS), please visit: http://www.worldbank.org/en/projects-operations/products-and-services/grievance-redress-service

# 8. Monitoring and Reporting

## 8.1 Monitoring Approach

The PIU will monitor whether planned engagement occurs, whether information is understandable and reaches intended groups, whether disadvantaged or vulnerable groups participate, whether feedback affects project design or delivery, and whether grievances are resolved promptly and fairly. Monitoring will combine activity data, participation records, qualitative feedback, survey findings, service-use information where lawful, and grievance trends.

## 8.2 Suggested Indicators

| Indicator | Frequency | Responsibility |
| --- | --- | --- |
| Consultations, workshops, tax clinics, user-testing sessions and outreach events held | Semi-annual | PIU |
| Participants, disaggregated by stakeholder group and gender where feasible | Semi-annual | PIU/M&E |
| Semi-annual private-sector consultation held and response matrix published | Semi-annual | MTA/PIU |
| Targeted activities for vulnerable or underserved groups | Semi-annual | Social specialist |
| Regional outreach activities outside Podgorica | Semi-annual | PIU/regional offices |
| Project documents and notices disclosed in accessible formats | Semi-annual | Communications/social specialist |
| Taxpayer-facing systems subjected to usability and accessibility testing | Annual and before major rollout | Technical teams |
| Automated/AI-supported use cases with documented stakeholder communication and human-review arrangements | Annual | Technical/legal teams |
| Taxpayer satisfaction survey completed and MTA response published | Annual | MTA/PIU |
| Grievances received, acknowledged, referred, resolved and pending by category | Semi-annual | GM focal point |
| Average resolution time and share resolved within target timeframe | Semi-annual | GM focal point |
| Accessibility, privacy, data, AI, audit/enforcement and worker complaints with corrective actions | Semi-annual | PIU |
| Material changes made in response to stakeholder feedback | Annual | PIU/M&E |

## 8.3 Reporting Back

The Project will publish consultation summaries, response matrices, periodic implementation updates, and anonymized grievance statistics. Where feedback leads to changes in service design, communication, accessibility, sequencing, safeguards, or implementation arrangements, the change and rationale will be communicated through appropriate channels. Reporting will not disclose taxpayer, personal, commercial, security, or other protected information.

## 8.4 Updating the SEP

The SEP is a living document. The PIU will review it at least annually and update it when project activities change, new stakeholder groups or risks emerge, grievance trends indicate systemic issues, or monitoring shows that current methods are not reaching intended groups. Material revisions will be disclosed and, where appropriate, consulted upon.

# Annex 1. Stakeholder Engagement Log

| Date | Location/format | Stakeholder group | Participants | Topic | Feedback | Response/follow-up | Lead |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Annex 2. Grievance Form

| Field | Information |
| --- | --- |
| Name | Optional |
| Contact information | Optional |
| Preferred contact method | Email / telephone / written / in person |
| Date of submission |  |
| Description of concern, question or suggestion |  |
| Project service, activity or location concerned |  |
| Confidentiality requested | Yes / No |
| Supporting documents |  |
| Desired resolution |  |
| Consent to be contacted | Yes / No |

# Annex 3. Grievance Log Template

| Ref. | Received | Channel | Category | Summary | Assigned to | Status | Action | Closed | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Annex 4. Response Matrix

| Stakeholder/group | Comment or question | Project response | Change made / reason not incorporated | Responsible entity | Status |
| --- | --- | --- | --- | --- | --- |

# Annex 5. Pre-Disclosure Completion Checklist

☐ Confirm official project title, financing amount, approval and closing dates against the latest Project Paper.

☐ Insert verified Montenegro legal framework references.

☐ Confirm PIU structure and names/titles of SEP, social, environmental, communications, M&E and GRM focal points.

☐ Insert official project and grievance email, telephone, postal address, online form and office locations.

☐ Confirm grievance service standards and escalation levels with MTA legal and operational units.

☐ Describe statutory tax objection and appeal routes and clarify referral protocols.

☐ Insert completed record of consultations to date, disclosure dates, participant groups, issues raised, and response matrix.

☐ Confirm stakeholder engagement budget.

☐ Validate stakeholder matrix with MTA central and regional units and representative organizations.

☐ Check accessible formats and privacy requirements for consultation and grievance records.

☐ Update World Bank GRS and Accountability Mechanism links.

☐ Remove all bracketed placeholders and drafting notes before final disclosure.