WORKS CONTRACT NOTICE

- REHABILITATION WORKS ON RAILWAY SECTION KOS-TREBESICA

Location - Montenegro (ME)

- Publication reference

EuropeAid/139290/IH/WKS/ME

- Procedure

Open

- Programme title

- Annual Action Programme for Montenegro (2014)

- Financing

Financing agreement concerning the Annual Action Programme for Montenegro (2014) under the Instrument for Pre-Accession Assistance IPA II (2014-2020).

- Contracting Authority

Directorate of Public Works, Novaka Miloševa 18, 81000 Podgorica, Montenegro

CONTRACT SPECIFICATIONS

- Description of the contract

The works contract is related to the track rehabilitation on section between the stations  Kos and Trebesica from km 351+684.65 to km 358+428 around 6.7 km of the cumulative length along the railway line Vrbnica-Bar (app. 4.3 km of the subject section are located in the tunnels). The designed solution, for this section of single track and standard gauge, keeps the existing axis and the vertical alignment of the existing line (executed in 1976) with highest axle load of Pmax = 25t and 8t/m' (UIC class D4), speed of v=80 km/h (v=70 km/h for Radius=350m) and single phased electrified system 25 kV, 50 Hz. The following works will be performed on track under operation of the line (but not limited to): complete replacement of the track grid (rails type S49/49E1, wooden sleepers with rigid fastenings type K, ballast), with new material (rails type S49/49E1, wooden sleepers with elastic fastenings system and ballast) and mechanical cleaning of ballast bed. Tracks are welded into CWR (continuous welded rail). The scope includes design-build activities for stabilisation of a landslide from km 356+700 to km 356+900 (including the works on all the relevant sub-systems concerned). Overhaul works of electrical line on open track are included too (small scale works on overhead contact line, earthing system and telecommunications).

- The contract will be implemented under FIDIC Conditions of Contract for Construction for Building and Engineering Works Designed by the Employer” (First Edition 1999; FIDIC “Red Book”).

- Number and titles of lots

- One lot only

TERMS OF PARTICIPATION

- Eligibility and rules of origin

- Participation is open to all legal persons (participating either individually or in a grouping–consortium–of tenderers) which are established in a Member State of the European Union or in a country or territory of the regions covered and/or authorised by the specific instruments applicable to the programme under which the contract is financed. All goods supplied under this contract must originate in one or more of these countries. Participation is also open to international organisations. Participation of natural persons is directly governed by the specific instruments applicable to the programme under which the contract is financed.

- Grounds for exclusion

- Tenderers must submit a signed declaration, included in the Tender Form for a Works Contract, to the effect that they are not in any of the situations listed in point 2.3.3 of the Practical Guide.

- Number of tenders

- Tenderers may submit only one tender per lot. Tenders for parts of a lot will not be considered. Any tenderer may state in its tender that it would offer a discount in the event that its tender is accepted for more than one lot. Tenderers may not submit a tender for a variant solution in addition to their tender for the works required in the tender dossier.

- Tender guarantee

Tenderers must provide a tender guarantee of 60,000 Euros when submitting their tender. This guarantee will be released to unsuccessful tenderers once the tender procedure has been completed and to the successful tenderer upon signature of the contract by all parties.

- Performance guarantee

The successful tenderer will be asked to provide a performance guarantee of 10% of the amount of the contract at the signing of the contract. This guarantee must be provided together with the return of the countersigned contract no later than 30 days after the tenderer receives the contract signed by the Contracting Authority/Employer. If the selected tenderer fails to provide such a guarantee within this period, the contract will be void and a new contract may be drawn up and sent to the tenderer which has submitted the next cheapest compliant tender.

13.	 Information meeting and/or site visit

A mandatory information meeting and site visit will be held on Wednesday 16.05.2018 at 9:00 hrs. The site visit will start in the premises of the Contracting Authority/Employer - Directorate of Public Works at the following address:

Novaka Miloševa 18, 81000 Podgorica, Montenegro.

Fax: +382 20 230 228

E mail: ipa.rr@djr.gov.me

After the site visit is completed, the information meeting will be held.

The tenderers shall confirm their intention to participate in the site visit and information meeting at least 3 (three) days before the scheduled date.

Contact details to confirm attendance are:

Directorate of Public Works,

Address: Novaka Miloševa 18, 81000 Podgorica, Montenegro

Fax: +382 20 230 228

E mail: ipa.rr@djr.gov.me

- 14.	Tender validity

Tenders must remain valid for a period of 90 days after the deadline for submission of tenders. In exceptional circumstances, the Contracting Authority/Employer may, before the validity period expires, request that tenderers extend the validity of tenders for a specific period.

- 15.	Period of implementation of tasks

27 months = 15 months (Works) and 12 months (Defects Notification Period-DNP)

SELECTION AND AWARD CRITERIA

- 16.	Selection criteria

- The selection criteria for each candidate are as follows:

- 1. Economic and financial capacity of candidate: 1.1 The average annual turnover of the candidate (individual applicant or JV/consortium as a whole) over the last three years must be at least EUR 7,000,000 (The consortium as a whole must satisfy the minimum requirement related to the average annual turnover. The consortium leader must meet at least 50% of the requirement while the other members have to have each at least 10% of the requirement).

1.2  The Tenderer shall demonstrate, by a bank statement, that he has available or has access to liquid assets, lines of credit, or other financial means sufficient to meet the construction cash flow for the contract (ignoring pre-financing advance) of not less than EUR 800,000 and for a period of not less than 3 months, in addition to the Tenderer’s commitments for other contracts. In the case of submission of the bank statement shall clearly demonstrate that the credit facility is available specifically for this project.

2. Technical and professional capacity of candidate:

2.1 During the period of five (5) years before the submission deadline it must have completed: at least one (1) project of the similar nature/amount/complexity for construction or rehabilitation of a public railway line/section. The contract is considered completed if at least Taking Over Certificate is issued by a competent authority (Employers, Contracting Authorities, Clients or Engineers) clearly indicating the date of successful completion.

The Contracting Authority/Employer reserves the right to ask for copies of certificates of final acceptance/taking-over certificate signed by the supervisors/contracting authority of the projects concerned.

This means that the project the tenderer refers to could have been started/implemented/completed at any time during the indicated period but it does not necessarily have to be started and completed during that period, nor implemented during the entire period.

2.2 The Consortium must carry out at least 70% of the contract works using its own resources, which means that it must have the equipment, materials, human and financial resources necessary to carry out that percentage of the contract.

  - if it is the lead member of a joint venture/consortium, it must be able to carry out at least 50% of the contract works using its own means.

  - if it is a partner of a joint venture/consortium (i.e. not the lead member) it must be able to carry out at least 10% of the contract works using its own means.

2.3 The tenderer must be a registered firm capable of carrying out the specified works; in case of a consortium, this requirement applies to all members of the consortium. At the moment of tender submission, the tenderer shall have a professional license(s), certificate(s) (or right), in accordance with the laws of the country in which he is established (or equivalent) for the execution of the construction works on railway. For the purpose of tender evaluation, legal requirements must be respected from every member of a consortium while for professional license only one member is sufficient to have it. The latest on the Commencement Date, the Contractor will have to be accredited (authorised) and registered in accordance with the relevant legislation of Montenegro (all related costs, both for the legal body as well as the contractors personnel, shall be included in the Contract Price). This includes:

- Law on spatial development and construction of structure (Official Gazette of Montenegro, No. 64/17, with addenda);

- Railway Law (Official Gazette of Montenegro 21/2014) OGM 1/2014

- Law on the organization of security and efficiency of rail transport (Official Gazette of Montenegro 01/2014).

- Law on health and safety at work (Official Gazette of Montenegro no. 79/04 and Official Gazette of Montenegro no. 26/10, 40/11, with addenda).

- Standards, Regulations and Instructions of former ZJŽ, JŽS, JUS, still valid,

- The Law on the Protection of Nature (Official Gazette of Montenegro 51/04),

Works register and technical rules drawing up the statements shall be as set out in the "Regulation on the Contents and the Method of Keeping the Building Log Book, Works Register and Inspection Records" Official Gazette of Montenegro 81/08 [Pravilnik o sadržini i načinu vođenja građevinskog dnevnika, građevinske knjige i knjige inspekcije ("Sl. list Crne Gore", br. 81/08 od 26.12.2008),] and all other relevant norms standards and legislation (including the latest amendments).

- The applicable rulebook on licensing of foreign entities is “Rulebook on the conditions and manner of validation and cancelation of the licence for foreign bodies” (Official Gazette of Montenegro no. 79/04 and Official Gazette of Montenegro no. 68/08, 33/11), [Pravilnik o uslovima i načinu ovjeravanja i poništavanja ovjere licence stranog lica” ("Sl. list Crne Gore", br. 68/08 od 12.11.2008, 33/11 od 08.07.2011)].

- More information can be found at the following link: http://www.ingkomora.me/

2.4 Tenderer’s key personnel must have appropriate qualifications, skills and experience as follows:

One (1) Contractor's Representative:

He/She will manage the contract and act as the contractor's representative according to Clause 4.3 of General Conditions of Contract. He/She shall:

- possess a university degree in civil engineering;

- have at least 10 years of professional experience in railway engineering;

- possess proven experience of having at least two (2) successfully completed projects, in the field  of the railway engineering, under FIDIC Conditions of Contract - Red/Yellow Book (or similar contract conditions like those used by the WB/EBRD/CEB, and other international finance institutions) with cumulative minimum value of EUR 4,000,000 on the position of Contractor’s Representative or Project manager;

- at least one (1) successfully completed project in railway track rehabilitation on a public railway network under operation in the last eight years;

- possess a working knowledge of English;

- experience under bullets 3) and 4) above can be for the same projects.

- supporting documentation, confirming compliance with the above requirements (defined under bullets 1), 3) and 4) must be provided with the tender.

One (1) Civil - Railroad Engineer:

He/She shall be in charge of the execution of the works and be present on the site full time. He/She shall:

- possess a university degree in civil engineering;

- have at least 10 years of professional experience in the railway engineering;

- at least one (1) successfully completed project in implementing single line track rehabilitation on a public railway network under operation in the last eight years;

- possess a basic level of English knowledge;

-supporting documentation, confirming compliance with the above requirements defined under bullets 1) and 3) above, must be provided with the tender.

One (1) Electrical Engineer

He/She shall be in charge of the execution of the electrical works on single open line railway track under the operation. He /She shall:

- possess a university degree in electrical engineering high voltage;

- have at least 7 years of professional experience in the railway  engineering;

- possess a basic level of English knowledge;

-supporting documentation, confirming compliance with the above requirements defined under bullet 1) above, must be provided with the tender.

During the Contract implementation, the Contractor shall employ additional personnel  [at least one representative of the contractor must have railway certificate, electrical engineer high/low voltage, geodetic survey engineer, quality assurance expert, health and safety expert, environment expert, and any other expert considered necessary by the Tenderer] as required for contract implementation. At this point, there are no specific qualification requirements for non-key personnel from the Contracting Authority’s/Employer's side.

One (1) Geo-Technical Engineer

He /She shall:

- possess a university degree in geology or geological engineering;

- have at least 10 years of professional experience in the   engineering of transport infrastructure;

- during  least 5 years of experience in development of at least 2 the main/technical designs for stabilization of landslides on transport infrastructure (on railways and/or roads);

- During last 5 years involvement in supervision and/or construction of stabilization of at least 1 landslide stabilization project on transport infrastructure (on railways or roads).

- possess a basic level of English knowledge;

- experience under bullets 3) and 4) above can be for the same projects.

- supporting documentation, confirming compliance with the above requirements defined under bullets 1), 3) and 4) above must be provided with the tender.

- 17.	Award criteria

The most economically advantageous tender is the technically compliant tender with the lowest price.

TENDERING

- 18.	How to obtain the tender dossier

The tender dossier is available from the website https://webgate.ec.europa.eu/europeaid/online-services/index.cfm?do=publi.welcome, on the Delegation of the European Union to Montenegro website http://delmne.ec.europa.eu/code/navigate.php?Id=1626, on the Ministry of Transport and Maritime Affairs website www.msp.gov.me and on the Directorate of Public Works - Montenegro website www.djr.gov.me/direkcija .

Tenders must be submitted using the standard tender form included in the tender dossier, whose format and instructions must be strictly observed.

Tenderers with questions regarding this tender should send them in writing to ipa.rr@djr.gov.me  (mentioning the publication reference shown in item 1) at least 21 days before the deadline for submission of tenders given in item 19. The Contracting Authority/Employer must reply to all tenderers' questions at least 11 days before the deadline for submission of tenders. Eventual clarifications or minor changes to the tender dossier will be published at the latest 11 days before the submission deadline on the EuropeAid website at https://webgate.ec.europa.eu/europeaid/online-services/index.cfm?do=publi.welcome on the Delegation of the European Union to Montenegro website http://delmne.ec.europa.eu/code/navigate.php?Id=1626 on the Ministry of Transport and Maritime Affairs website www.msp.gov.me  and on the Directorate of Public Works - Montenegro website www.djr.gov.me/direkcija

- 19.	Deadline for submission of tenders

Wednesday 13.06.2018 at 11:00 hrs Central European Time (CET)

Opening hours for submission of tenderers: 07:00 to 15:00 h

Any tender received by the Contracting Authority after this deadline will not be considered.

- 20.	Tender opening session

Wednesday 13.06.2018, (same day) at 12.00 hrs Central European Time (CET) at:

Directorate of Public Works

Novaka Miloševa 18,

81000 Podgorica, Montenegro

- 21.	Language of the procedure

All written communications for this tender procedure and contract must be in English.

- 22.	Repetition of similar works

- Subsequent to the initial contract resulting from the current tender procedure, new works consisting in the repetition of similar works, up to the estimated amount of 2,000,000 EUR, may be entrusted to the initial contractor by negotiated procedure without prior publication of a contract notice, provided the new works are in conformity with the same basic project.

- 23.	Legal basis

•	Regulation (EU) No 231/2014 of the European Parliament and of the Council of 11 March 2014 establishing an Instrument for Pre-accession Assistance (IPA II)

•	Regulation (EU) No 236/2014 of the European Parliament and of the Council of 11 March 2014 laying down common rules and procedures for the implementation of the Union's instruments for financing external action;

•	Commission Implementing Regulation (EU) No 447/2014 of 02 May 2014 on the specific rules for implementing Regulation (EU) No 231/2014 establishing an Instrument for Pre-accession Assistance (IPA II);